Percent of Customer Repeat Trouble Reports > 22%

Benchmark for Corrective Action:	Greater than 22% for a period of 3 consecutive months.

The following exchanges were below the service quality objective for the last three months.

EXCHANGE NAME		APR		MAY		JUN

Oakwood				27%		33%		26%

## Detail of Missed Levels: (Reason for miss)

April’s missed levels were primarily due to go digital problems we were having in the area. We had trouble finding usable parts to get these systems back working properly. May’s missed levels were due to bad pairs, a remote down due to weather, and the auto dialer closing out tickets. June’s missed levels were due to bad pairs, cut cable, and a remote down.

Action Plan:

This exchange has not had much cable maintenance done in quite some time. We have only been able to do very little due to time and work load constraints.  We will identify the worst areas causing cable pair issues and work up a maintenance plan to get these areas cleaned up. We will also work on cleaning up pairs feeding remotes in this exchange.