Entergy Texas, Inc.

2018 Energy Efficiency Plan and Report

Substantive Rule § 25.181 and § 25.183

APRIL 1, 2018

(Revised May 1, 2018)

Project No. 48146

# Table of Contents

Introduction	3

EEPR Organization	4

Executive Summary	6

Energy Efficiency Plan	7

I.	2018 Programs	7

A.	2018 Program Portfolio	7

B.	Existing Programs	8

1.	Commercial Solutions MTP	8

2.	Load Management SOP	9

3.	Residential SOP	9

4.	Entergy Solutions High Performance Homes MTP	10

5.	A/C Distributor MTP	11

6.	Hard To Reach SOP	12

C.	New Programs for 2019	13

II.	Customer Classes	13

III.	Projected Energy Efficiency Savings and Goals	13

IV.	Program Budgets	16

Energy Efficiency Report	17

V.	Historical Demand Savings Goals and Energy Targets for Previous Five Years	17

VI.	Projected, Reported, and Verified Demand and Energy Savings	18

VII.	Historical Program Expenditures	19

VIII.	Program Funding for Calendar Year 2017	20

IX.	Market Transformation Program Results	21

X.	Research and Development and Administrative Costs	22

XI.	Current Energy Efficiency Cost Recovery Factor (EECRF)	22

XII.	Revenue Collected through EECRF (2017)	22

XIII.	Over/Under-recovery of Energy Efficiency Program Costs	22

XIV.	Performance Bonus Calculation	22

Acronyms	24

Appendix A: Reported Demand and Energy Reduction by County 2017	25

# Introduction

Entergy Texas, Inc. (ETI) presents this Energy Efficiency Plan and Report (EEPR) to comply with 16 Tex. Admin. Code (TAC) §§ 25.181 and 25.183, which together comprise the Energy Efficiency Rule (EE Rule) implementing Public Utility Regulatory Act (PURA) § 39.905.  As mandated by this section of PURA, the EE Rule requires that each investor owned electric utility achieve the following minimum goals through market-based standard offer programs (SOPs), targeted market transformation programs (MTPs), or utility self-delivered programs:

25.181(e)(1)	An electric utility shall administer a portfolio of energy efficiency programs to acquire, at a minimum, the following:

(A)	The utility shall acquire no less than a 25% reduction of the electric utility’s annual growth in demand of residential and commercial customers for the 2012 program year.

(B)	Beginning with the 2013 program year, until the trigger described in subparagraph (C) of this paragraph is reached, the utility shall acquire a 30% reduction of its annual growth in demand of residential and commercial customers.

(C)	If the demand reduction goal to be acquired by a utility under subparagraph (B) of this paragraph is equivalent to at least four-tenths of 1 % its summer weather-adjusted peak demand for the combined residential and commercial customers for the previous program year, the utility shall meet the energy efficiency goal described in subparagraph (D) of this paragraph for each subsequent program year.

(D)	Once the trigger described in subparagraph (C) of this paragraph is reached, the utility shall acquire four-tenths of 1% of its summer weather-adjusted peak demand for the combined residential and commercial customers for the previous program year.

(E)	Except as adjusted in accordance with subsection (w) of this section, a utility’s demand reduction goal in any year shall not be lower than its goal for the prior year, unless the commission establishes a goal for a utility pursuant to paragraph (2) of this subsection.

# EEPR Organization

This EEPR consists of an executive summary, fourteen sections, and one appendix.

- The Executive Summary highlights ETI’s reported achievements for 2017 and ETI’s plans for achieving its 2018 and 2019 projected energy efficiency savings goals.

Energy Efficiency Plan (EEP)

- Section I describes ETI’s plan for its energy efficiency program portfolio.  It details how each program will be implemented, discusses related informational and outreach activities, and provides an introduction to any programs not included in ETI’s previous EEP.

- Section II explains ETI’s targeted customer classes, specifying the size of each class and the method for determining those sizes.

- Section III presents ETI’s projected energy efficiency savings and goals for the prescribed planning period broken out by program for each customer class.

- Section IV describes ETI’s proposed energy efficiency budgets for the prescribed planning period broken out by program for each customer class.

Energy Efficiency Report (EER)

- Section V documents ETI’s actual weather-adjusted demand savings goals and energy targets for the previous five years (2013-2017) with actual demand reduction and energy savings achieved.

- Section VI compares ETI’s projected energy and demand savings to its reported and verified savings by program for calendar years 2016 and 2017.

- Section VII documents ETI’s incentive and administrative expenditures for the previous five years (2013-2017) broken out by program for each customer class.

- Section VIII compares ETI’s actual program funding for 2017 compared to its 2017 budget broken out by program for each customer class.

- Section IX describes the results from ETI’s MTPs.

- Section X describes research and development costs and administrative costs.

- Section XI details ETI’s current Energy Efficiency Cost Recovery Rider (EECRF).

- Section XII reflects ETI’s revenue collection through the 2017 EECRF.

- Section XIII breaks out the over/under-recovery of energy efficiency program costs.

- Section XIV details ETI’s performance bonus calculation.

Acronyms – A list of abbreviations for common terms used within this document.

Appendix

- Appendix A – Reported Demand and Energy Reduction by County 2017.

# Executive Summary

The EEP portion of this EEPR details ETI’s plans to achieve its required reduction in its annual growth in demand of residential and commercial customers in 2018 and 2019.  In the process, ETI will also address the corresponding energy savings goal, which is calculated from its demand savings goal using a 20% capacity factor.  The goals, budgets, and implementation plans that are included in this EEPR reflect the requirements of the EE Rule and lessons learned regarding energy efficiency service providers and customer participation in the various energy efficiency programs.  A summary of annual goals and projected savings and budgets is presented in Table 1.

Table 1: Summary of Goals, Projected Savings, and Projected Budgets

| Calendar Year | Average Growth in Demand | Peak Demand (kW at Source) | Goal Metric: 30% Growth | Goal Metric: 0.4% Peak Demand (kW at Meter) | Peak Demand Goal | Energy Goal | Projected Demand Reduction | Projected Energy Savings | Projected Budget (000’s) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (kW at Source) |  | (kW at Meter) |  | (kW at Meter) | (kWh at Meter) | (kW at Meter) | (kWh at Meter) |  |
| 2018 | 21,800 | 2,701,000 | 6,050 | 10,000 | 15,500 | 27,156,000 | 15,500 | 27,156,000 | 7,714 |
| 2019 | 25,600 | 2,704,000 | 7,110 | 10,800 | 15,500 | 27,156,000 | 15,500 | 27,156,000 | 7,613 |
| Note: Goals are calculated by multiplying peak demand values at the source by the applicable goal metric |  |  |  |  |  |  |  |  |  |
| (30% of growth or 0.4% of peak demand) and by the utility's line losses. Although ETI's 2018 goal is based on |  |  |  |  |  |  |  |  |  |
| its previous year's goal, an example calculation at the source to at the meter conversion is shown below |  |  |  |  |  |  |  |  |  |
| for 2018 using the 30% growth goal metric. |  |  |  |  |  |  |  |  |  |
| Example Goal Metric Calculation: (25,600 kW x 30%) x (1 - 0.074787 line losses) = 7,105 kW |  |  |  |  |  |  |  |  |  |
| Line loss number is based on the loss study in ETI's last completed rate case, Docket No. 41791. |  |  |  |  |  |  |  |  |  |

# Energy Efficiency Plan

# 2018 Programs

## 2018 Program Portfolio

ETI plans to implement three MTPs and three SOPs in 2018.  These include: the Commercial Solutions MTP, Load Management SOP, the Residential SOP, the Entergy Solutions High Performance Homes MTP, the A/C Distributor MTP, and the Hard-to-Reach SOP.  All of these programs have been structured to comply with approved Public Utility Commission of Texas (PUCT) rules governing program design and evaluation.

These programs target both broad market segments and specific market sub-segments that offer significant opportunities for cost-effective savings.  ETI anticipates that targeted outreach to a broad range of service provider types will be necessary in order to meet the savings goals required by PURA § 39.905 on a continuing basis.

Table 2 below summarizes the programs and target markets.

Table 2: 2018 Energy Efficiency Program Portfolios

| Program | Target Market | Application |
| --- | --- | --- |
| Commercial Solutions MTP | Commercial | New Construction; Retrofit; Behavioral; Midstream |
| Load Management SOP | Commercial | Existing, Demand Response |
| Residential SOP | Residential | Retrofit |
| Entergy Solutions High Performance Homes MTP | Residential | New Construction |
| A/C Distributor MTP | Residential | New Construction, Retrofit |
| Hard-to-Reach SOP | Residential | Retrofit |

The programs listed in Table 2 are described in further detail below.  ETI maintains a website containing links to the program manuals, all of the requirements for project participation, and the forms required for project submission, at http://www.entergy-texas.com/energy_efficiency.  This website will be the primary method of communication used to provide potential Project Sponsors with program updates and information.

## Existing Programs

### Commercial Solutions MTP

#### Program Description

The Commercial Solutions MTP (COM SOL MTP) offers technical support and incentives for a suite of offerings that help eligible customers overcome the market barriers to adopt energy efficiency measures. Using a combination of utility staff, third-party program implementer expertise, and the local network of qualified contractors, ETI helps customers identify energy efficiency opportunities, complete projects, and capture savings for the program. This approach is flexible depending on customer, project type, and market sector to effectively reach and deliver energy savings to the broadest audience possible. The COM SOL MTP program includes:

- A Commercial Solutions component designed to target small, medium, and large for-profit commercial customers in the service territory (this includes midstream and contractor direct install components);

- A “Schools Concerned with Reducing Energy” (SCORE) component to target local K-12 public school districts, universities and colleges in the service territory (including a Resource Management Services component driving behavioral changes in public schools);

- A City Smart component to target local, state, and federal governmental customers in the service territory;

- Prescriptive and custom measures to address both standard and more unique, complex opportunities for energy savings; and

- A Midstream point-of-sale lighting component through local wholesale distributors to achieve long-term coincident peak demand reduction and annual energy savings.

#### Implementation Process

With this program offering, ETI will target the following customers for program participation:

- Small, medium, and large commercial and small industrial businesses;

- Rural and urban public K-12 school districts, colleges, and universities;

- Government entities including cities, counties, state, and federal organizations; and

- Non-profit and institutional businesses such as religious institutions, private schools, and healthcare providers.

#### Outreach Activities

To market the availability of this program, ETI:

- Engages its third-party implementer, CLEAResult Consulting, to provide for outreach and training on the program;

- Conducts workshops and webinars to explain the benefits of the program and the necessary information needed to begin or continue participation;

- Participates in regional or area outreach opportunities;

- Attends appropriate industry-related meetings to generate awareness and interest; and

- Promotes awareness of the program through the Company’s website, social media, email blasts, radio promotions, and print media.

### Load Management SOP

#### Program Design

The Load Management (LM SOP) provides demand reduction solutions to a small group of qualified commercial customers served by ETI and pays incentives to the customers for verifiable demand reductions. To ensure grid reliability, the Load Balancing Authority (LBA) can call for these customers to curtail. The LBA is the entity that interacts with Midcontinent Independent System Operator, Inc. (MISO) and integrates resource plans ahead of time, ensuring that the necessary generation is available to reliably serve load.

#### Implementation Process

ETI recruits appropriate and qualified commercial customers to participate in the LM SOP.  This program requires the examination of actual demand savings, operating characteristics, program design, long-range planning, and overall measure and program acceptance by the targeted customers.  During the implementation process, ETI makes potential customers aware that, if the customer plans to use backup generation when curtailed, ETI assumes that their generators adhere to both state and federal guidelines for emissions.

#### Outreach Activities

To market the availability of this program, ETI:

- Targets several large commercial customers during the program year;

- Conducts workshops to explain elements such as responsibilities of the customers, project requirements, incentive information, and the application and reporting process; and

- Promotes awareness of its energy efficiency programs by rolling out new program promotions through its website, social media, email blasts, radio promotions, and print media.

### Residential SOP

#### Program Design

The Residential SOP (RES SOP) targets residential customers who receive service from ETI. Participating Project Sponsors receive incentive payments for installing pre-approved measures that provide verifiable demand and energy savings.  Project Sponsors are encouraged to install comprehensive measures in their projects, and only retrofit projects qualify for incentive payments.  Deemed savings are accepted and widely used by Project Sponsors to measure and verify savings for projects submitted in this program. For 2018, ETI will continue to provide incentives to Project Sponsors for installing LED lighting in addition to previously employed measures. The incentives will be offered at the standard incentive rate to encourage the implementation of this measure.  In 2018, the RES SOP will also deploy an A/C Tune Up program and give contracts to project sponsors that have access to licensed HVAC contractors.

#### Implementation Process

#### ETI will continue implementing its RES SOP by allowing any eligible Project Sponsor to submit an application for a project meeting the minimum program requirements.  The program information on ETI’s RES SOP website is updated frequently with participating Project Sponsor information and the incentives available for installing eligible measures.  In 2018, ETI will select seven Project Sponsors to participate in the RES SOP in order to allow for the appropriate administrative control and visibility of Project Sponsors. The funding awarded to each Project Sponsor should increase the chances that there will be Project Sponsors working in ETI’s service territory throughout the entire year and that available funds will not be exhausted by mid-year.

#### Outreach Activities

To market the availability of this program, ETI:

- Utilizes mass email notifications to keep potential Project Sponsors interested and informed;

- Maintains website with detailed project eligibility, end-use measures, incentives, procedures, and application forms;

- Attends appropriate industry-related meetings to generate awareness and interest;

- Conducts workshops as necessary to explain elements such as responsibilities of the Project Sponsor, project requirements, incentive information, and the application and reporting process; and

- Promotes awareness of its energy efficiency programs by rolling out new program promotions through its website, social media, email blasts, radio promotions, and print media.

### Entergy Solutions High Performance Homes MTP

#### Program Design

The Entergy Solutions High Performance Homes MTP (ENTERGY SOL MTP) combines the attributes of an Energy Star Homes new construction program with the attributes of a Home Performance with Energy Star retrofit program.  Combining these programs is logical because both programs are driven predominantly by Home Energy Rating Services (HERS).  HERS raters provide professional assessments on new and existing homes to bring them up to Energy Star standards. Incentives are paid to builders and contractors for installing certain measures in new construction applications that provide verifiable demand and energy savings.  For the retrofit application, incentives can be paid to either the builder or contractor that installed the energy efficiency measures.

The Program requires the involvement of a third-party rating service to verify the home meets the current energy efficiency code in Texas, which is the 2015 International Energy Conservation Code (IECC).  The program provides incentives for builders and contractors who exceed the IECC 2015 with the ultimate aim of promoting construction to Energy Star standards.

#### Implementation Process

Any eligible builder or contractor may submit an application for a home to participate in the program.  The program information on ETI’s website is updated frequently to reflect participating builders and contractors and incentive amounts that are available.

#### Outreach Activities

To market the availability of this program, ETI:

- Utilizes mass email notifications to keep potential builders and contractors interested and informed;

- Works with local code enforcement officials to make sure they understand the need for builders and contractors to follow the requirements of the IECC 2015 and identify common efforts to bypass the code;

- Maintains website with detailed builder eligibility, end-use measures, incentives, procedures and application forms;

- Attends appropriate industry-related meetings to generate awareness and interest;

- Participates in state-wide outreach activities;

- Conducts workshops as necessary to explain elements such as responsibilities of the builder or contractors, project requirements, incentive information, and the application and reporting process; and

- Promotes the awareness of its energy efficiency programs by rolling out program promotions through its website, social media, email blasts, radio promotions, and print media.

### A/C Distributor MTP

#### Program Design

The A/C Distributor MTP (A/C DIST MTP) helps promote the installation of higher efficiency air conditioning for residential customers throughout ETI’s service territory.  The program pays incentives to the regional air conditioning distributors to reduce the cost of the higher efficiency rated equipment to the local dealers with the goal that the dealer will pass the reduced cost along to the customers.

#### Implementation Process

Any participating distributor or manufacturer may submit a qualifying batch of invoices to ETI for incentive payment, after a random sampling of inspections from each invoice is completed by either ETI or another third-party inspector.

#### Outreach Activates

To market the availability of the program, ETI attends local dealer meetings to educate the dealer population on how to participate and how to fill out the necessary paperwork.  Additionally, ETI’s program implementer, ICF International (ICF), leverages its current A/C distributor and manufacturer contacts from a similar program with another utility to enroll them in the one offered by ETI.  Most of the distributors and manufacturers that service ETI’s territory are already participating in that program.

### Hard To Reach SOP

#### Program Design

The Hard-To-Reach SOP (HTR SOP) targets low-income customers who receive service from ETI with an income at or below 200% of the federal poverty level.  Participating Project Sponsors receive incentive payments for installing eligible measures in retrofit fashion that provide verifiable demand and energy savings.  For 2018, ETI will continue to provide incentives to Project Sponsors for installing LED lighting in addition to previously employed measures. The incentives will be offered at the standard incentive rate to encourage the implementation of this measure.  In 2018, the HTR SOP will also deploy an A/C Tune Up program and give contracts to project sponsors that have access to licensed HVAC contractors.

#### Implementation Process

ETI will continue implementing its HTR SOP such that any eligible Project Sponsor may submit an application for a project meeting the minimum program requirements.  The program information on ETI’s HTR SOP website is updated frequently with participating Project Sponsor information and the incentives available for installing eligible measures. In 2018, ETI will select seven Project Sponsors to participate in the HTR SOP in order to allow for the appropriate administrative control and visibility of Project Sponsors. By limiting the number of Project Sponsors allowed to participate in the program, ETI believes that there will be sufficient funds available to keep Project Sponsors working in ETI’s service territory throughout the entire year and that program funding will not be exhausted by mid-year.

#### Outreach Activities

To market the availability of this program, ETI:

- Utilizes mass email notifications to keep potential project sponsors interested and informed;

- Maintains website with detailed project eligibility, end-use measures, incentives, procedures, and application forms;

- Attends appropriate industry-related meetings to generate awareness and interest;

- Conducts workshops as necessary to explain elements such as responsibilities of the project sponsor, project requirements, incentive information, and the application and reporting process; and

- Promotes awareness of its energy efficiency programs by rolling out new program promotions through its website, social media, email blasts, radio promotions, and print media.

## New Programs for 2019

ETI is not planning to deploy any new programs in 2019, but will be reviewing programs and measures that have been successful in other jurisdictions for possible deployment in the future.

ETI plans to combine its ENTERGY SOL MTP and AC DIST MTP in 2019 as the Residential Solutions MTP for increased administrative efficiency and flexibility.

In addition, ETI will be soliciting for program implementers through its Request for Proposal (RFP) process for its existing COM SOL MTP and RES MTP.  RFPs should available in early summer with contracts in place by the end of October.

# Customer Classes

Table 3: Summary of Customer Classes

| Customer Class | Number of Customers |
| --- | --- |
| Commercial | 48,591 |
| Residential | 391,613 |
| Hard to Reach | 52,868 |

# Projected Energy Efficiency Savings and Goals

As prescribed by 16 TAC § 25.181(e), a utility’s demand goal is specified as a percentage of its historical five-year average growth in demand and the corresponding energy savings goal is determined by applying a 20% capacity factor to the applicable demand goal.  However, in accordance with the “ratchet requirements” of 16 TAC § 25.181(e)(1)(E), a utility’s demand goal for any particular year cannot be less than its goal for the preceding year.  In ETI’s 2011 EECRF case, Docket No. 39366, ETI agreed with the other parties to a demand savings goal of 15,500 kW and an energy savings goal of 27,156,000 kWh for 2012.  Due to the ratchet requirements, those goals have remained in place since 2012, and will again be the goals for 2018.  Table 4 presents historical annual growth in demand for the previous five years that is used to calculate demand and energy goals.

Table 4: Annual Growth in Demand and Energy Consumption

| Calendar Year | Peak Demand at Source (kW) |  |  |  | Energy Consumption at Meter (kWh) |  |  |  | Growth (kW) | Average Growth (kW)[1] |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total System |  | Residential & Commercial |  | Total System |  | Residential & Commercial |  |  |  |
|  | Actual | Weather Adjusted | Actual | Weather Adjusted | Actual | Weather Adjusted | Actual | Weather Adjusted | Weather Adjusted | Weather Adjusted |
| 2013 | 3,602,000 | 3,704,000 | 2,808,000 | 2,851,000 | 15,945,000,000 | 16,743,000,000 | 10,410,000,000 | 10,443,000,000 | 297,000 | NA |
| 2014 | 3,256,000 | 3,321,000 | 2,653,000 | 2,650,000 | 18,706,000,000 | 18,828,000,000 | 11,838,000,000 | 11,830,000,000 | -201,000 | NA |
| 2015 | 3,540,000 | 2,933,000 | 2,776,000 | 2,609,000 | 16,268,000,000 | 16,311,000,000 | 10,625,000,000 | 10,624,000,000 | -41,000 | NA |
| 2016 | 3,536,000 | 3,549,000 | 2,691,000 | 2,701,000 | 16,526,000,000 | 16,726,000,000 | 10,802,000,000 | 10,785,000,000 | 92,000 | NA |
| 2017 [1] | 3,468,000 | 3,481,000 | 2,647,000 | 2,704,000 | 16,861,250,000 | 17,152,000,000 | 10,918,750,000 | 10,920,500,000 | -19,000 | NA |
| 2018 | NA | NA | NA | NA | NA | NA | NA | NA | NA | 21,800 |
| 2019 | NA | NA | NA | NA | NA | NA | NA | NA | NA | 25,600 |
| “NA” = Not Applicable to this EEPR. |  |  |  |  |  |  |  |  |  |  |
| [1] Does not include premises that, pursuant to 16 TAC § 25.181(w), have opted-out from ETI’s energy efficiency programs. |  |  |  |  |  |  |  |  |  |  |

Table 5: Projected Demand and Energy Savings Broken Out by Program for Each Customer Class (at Meter)

| 2018 | Projected Savings |  |
| --- | --- | --- |
| Customer Class and Program | kW | kWh |
| Commercial | 10,460.00 | 15,608,000 |
| Commercial Solutions MTP | 3,750.00 | 15,568,000 |
| Load Management SOP | 6,710.00 | 40,000 |
| Residential | 3,940.00 | 8,060,000 |
| Residential SOP | 2,140.00 | 5,836,000 |
| Entergy Solutions High Performance Homes MTP | 1,500.00 | 1,224,000 |
| A/C Distributor MTP | 300.00 | 1,000,000 |
| Hard-To-Reach | 1,100.00 | 3,488,000 |
| Hard-To-Reach SOP | 1,100.00 | 3,488,000 |
| Total Annual Projected Savings | 15,500.00 | 27,156,000 |
| 2019 | Projected Savings |  |
| Customer Class and Program | kW | kWh |
| Commercial | 10,460.00 | 15,608,000 |
| Commercial Solutions MTP | 3,750.00 | 15,568,000 |
| Load Management SOP | 6,710.00 | 40,000 |
| Residential | 3,940.00 | 8,060,000 |
| Residential SOP | 2,140.00 | 5,836,000 |
| Residential Solutions MTP | 1,800.00 | 2,224,000 |
| Hard-To-Reach | 1,100.00 | 3,488,000 |
| Hard-To-Reach SOP | 1,100.00 | 3,488,000 |
| Total Annual Projected Savings | 15,500.00 | 27,156,000 |

# Program Budgets

Table 6: Proposed Annual Budget Broken Out by Program for Each Customer Class

# Energy Efficiency Report

# Historical Demand Savings Goals and Energy Targets for Previous Five Years

Table 7 documents ETI’s demand and energy reduction goals for the previous five years (2013-2017) calculated in accordance with 16 TAC § 25.181 and actual demand reduction and energy savings achieved.

Table 7: Historical Demand and Energy Savings Goals and Achievements (at the Meter)

| Calendar Year | Actual Weather Adjusted Demand Goal (kW) | Actual Weather Adjusted Energy Goal (kWh) | Actual Demand Reduction (kW) | Actual Energy Savings (kWh) |
| --- | --- | --- | --- | --- |
| 2017 | 15,500.00 | 27,156,000 | 21,198.55 | 50,574,878 |
| 2016 | 15,500.00 | 27,156,000 | 19,738.87 | 45,044,145 |
| 2015 | 15,500.00 | 27,156,000 | 18,084.85 | 36,687,766 |
| 2014 | 15,500.00 | 27,156,000 | 17,180.15 | 39,213,656 |
| 2013 | 15,500.00 | 27,156,000 | 19,140.93 | 36,995,923 |

# Projected, Reported, and Verified Demand and Energy Savings

Table 8: Projected versus Reported and Verified Savings for 2016 and 2017 (at Meter)

| 2016 | Projected Savings |  | Reported and Verified Savings |  |
| --- | --- | --- | --- | --- |
| Customer Class and Program | kW | kWh | kW | kWh |
| Commercial | 10,460.00 | 15,152,000 | 13,854.18 | 24,490,171 |
| Commercial Solutions MTP | 3,750.00 | 15,112,000 | 5,105.18 | 24,472,842 |
| Load Management SOP | 6,710.00 | 40,000 | 8,749.00 | 17,329 |
| Residential | 3,940.00 | 8,317,000 | 4,460.380 | 15,576,762 |
| Residential SOP | 2,240.00 | 6,371,000 | 3,378.37 | 12,162,000 |
| Entergy Solutions High Performance Homes MTP | 1,500.00 | 1,346,000 | 941.26 | 3,017,682 |
| AC Distributor MTP | 200.00 | 600,000 | 140.75 | 398,080 |
| Hard-to-Reach | 1,100.00 | 3,687,000 | 1,424.31 | 4,977,213 |
| Hard-to-Reach SOP | 1,100.00 | 3,687,000 | 1,424.31 | 4,977,213 |
| Total | 15,500.00 | 27,156,000 | 19,738.87 | 45,044,145 |
| 2017 | Projected Savings |  | Reported and Verified Savings |  |
| Customer Class and Program | kW | kWh | kW | kWh |
| Commercial | 10,460.00 | 15,152,000 | 14,389.02 | 32,005,030 |
| Commercial Solutions MTP | 3,750.00 | 15,112,000 | 5,810.02 | 31,989,575 |
| Load Management SOP | 6,710.00 | 40,000 | 8,579.00 | 15,455 |
| Residential | 3,940.00 | 8,317,000 | 5,249.10 | 14,660,972 |
| Residential SOP | 2,240.00 | 6,371,000 | 3,585.84 | 9,210,715 |
| Entergy Solutions High Performance Homes MTP | 1,450.00 | 1,346,000 | 1,399.08 | 4,711,437 |
| AC Distributor MTP | 250.00 | 600,000 | 264.18 | 738,820 |
| Hard-to-Reach | 1,100.00 | 3,687,000 | 1,560.43 | 3,908,876 |
| Hard-to-Reach SOP | 1,100.00 | 3,687,000 | 1,560.43 | 3,908,876 |
| Total | 15,500.00 | 27,156,000 | 21,198.55 | 50,574,878 |

# Historical Program Expenditures

This section documents ETI’s incentive and administration expenditures for the previous five years (2013-2017) broken out by program for each customer class.

Table 9: Historical Program Incentive and Administrative Expenditures for 2013 through 2017 (in $000’s)

| 2013 through 2017 | 2017 |  | 2016 |  | 2015 |  | 2014 |  | 2013 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Incent | Admin | Incent | Admin | Incent | Admin | Incent | Admin | Incent | Admin |
| Commercial | 2,789 | 372 | 2,489 | 399 | 2,610 | 466 | 2,490 | 505 | 2,778 | 398 |
| Commercial (Commercial Solutions) MTP | 2,529 | 312 | 2,211 | 336 | 1,374 | 214 | 1,144 | 218 | 1,193 | 197 |
| Load Management SOP | 259 | 60 | 279 | 63 | 234 | 54 | 210 | 59 | 225 | 26 |
| SCORE/City Smart MTP | NA | NA | NA | NA | 1,002 | 198 | 1,136 | 227 | 1,360 | 175 |
| Residential | 2,481 | 265 | 2,453 | 345 | 2,568 | 370 | 3,041 | 497 | 3,468 | 360 |
| Residential SOP | 1,659 | 140 | 1,697 | 189 | 1,695 | 225 | 2,189 | 316 | 2,275 | 204 |
| Entergy Solutions High Performance Homes MTP | 446 | 67 | 420 | 108 | 867 | 145 | 852 | 1,810 | 1,193 | 156 |
| A/C Distributor MTP | 376 | 58 | 272 | 48 | NA | NA | NA | NA | NA | NA |
| Hard-to-Reach | 1,072 | 95 | 1,259 | 148 | 1,023 | 166 | 1,327 | 216 | 1,324 | 139 |
| Hard-to-Reach SOP | 1,072 | 95 | 1,259 | 147 | 1,023 | 166 | 1,327 | 216 | 1,324 | 139 |
| Total Expenditures | 6,343 | 732 | 6,138 | 892 | 6,195 | 1,001 | 6,858 | 1,217 | 7,569 | 897 |

# Program Funding for Calendar Year 2017

Table 10:

Per 16 TAC § 25.181(n)(2)(Q), please note that there were three programs where the projected budget and actual total funds expended varied by more than ten percent: Load Management SOP (22.5%); Entergy Solutions High Performance Homes MTP (20.4%), and A/C Distributor MTP (-10.8%).

Costs under the Load Management SOP were lower than projected due to two factors. Walmart enrolled two stores that did not curtail their load during the initial test or during an unscheduled call to curtail.

Costs under the Entergy Solutions High Performance Homes MTP were lower than projected due to storm delays caused by Hurricane Harvey. Houses that were committed to be completed in 2017 could not be completed due to damage from Hurricane Harvey, and a resulting lack of labor and materials due to diverted resources to support hurricane reconstruction.  Also, some projected funds in this program were moved to the A/C Distributor MTP as described below.

Costs under the A/C Distributor MTP were higher than projected because some funds were moved from the Entergy Solutions High Performance Homes MTP into the A/C Distributor MTP to assist in providing more incentives to customers who might be able to take advantage of the program in the aftermath of Hurricane Harvey.

# Market Transformation Program Results

### COM SOL MTP

### The primary objective of the COM SOL MTP is to provide a conduit for ETI’s commercial customers to install more energy efficient measures in their facilities, both new and existing.  CLEAResult Consulting, Inc. was hired to provide expertise in working with customers to ensure they are installing the most cost effective energy efficient measures by providing equipment recommendations, engineering oversight, consultations, and benchmarking.  Under the SCORE component of the COM SOL MTP, school districts and governmental entities targeted by the program have had great success in reducing their demand and energy consumption.  Program participants are touting the value of the program and recommending participation to others.  Many projects that were scheduled for several years in the future are now being moved up to be completed earlier due to the “Energy Efficiency Business Plan” that is part of the program.  The Midstream Program allowed ETI’s commercial customers to buy LED bulbs at a discount from qualified distributors.  This program helped more small businesses to participate in the program by making LED bulbs more economical.  Hotels and schools were large participants in the program in 2017.  In addition, CLEAResult continues to have success working with several schools to control costs by using behavioral measures and techniques.  The behavioral program was offered to Lone Star College, Sam Houston State University, and Lamar University in 2017.  For 2017, this program achieved 5,810 kW and 31,989,575 kWh in reported and verified savings.

### ENTERGY SOL MTP

The ENTERGY SOL MTP combines the attributes of an Energy Star Homes new construction program with the attributes of a Home Performance with Energy Star retrofit program.  This combined program is logical because both programs are driven predominantly by HERS.  HERS raters provide professional assessments on new and existing homes to bring them up to Energy Star standards. Incentives are paid to builders and contractors for installing certain measures in new construction applications that provide verifiable demand and energy savings.  For the retrofit application, incentives can be paid to either the builder or contractor that installed the energy efficient measures. ICF provided several training opportunities for local Code Enforcement Officials to learn about the energy efficiency codes and how to apply them, now that many cities are requiring third-party inspections on new construction before a Certificate of Occupancy is given.  For 2017, this program achieved 1,399 kW and 4,711,437 kWh in reported and verified savings.

### AC DIST MTP

### The A/C DIST MTP helps promote the installation of higher efficiency air conditioning for residential customers throughout ETI’s service territory.  The program pays incentives to the regional air conditioning distributors to reduce the cost of the higher efficiency rated equipment to the local dealers with the goal that the dealer will pass the reduced cost along to the customers. For 2017, this program achieved 264 kW and 738,820 kWh in reported and verified savings.

# X.	Research and Development and Administrative Costs

ETI continued a Research and Development (R&D) project in 2017 that will continue in 2018.  The project involves the development of a database that will be the repository for all of ETI’s energy efficiency programs.  Currently, ETI houses data with three different implementers, and consolidation will facilitate the gathering and submission of data to the EM&V contractor.  Having all data reside in one location will make managing and reporting on the energy efficiency programs more efficient.

ETI’s Administrative Costs consist of employee salaries and benefits, EM&V costs for both the State’s contractor as well as ETI, EECRF proceeding costs, marketing and advertising costs, Electric Utility Marketing Managers of Texas (EUMMOT) fees, and employee expenses used for training, Quality Assurance/Quality Control activities on program results from third parties, and cost of attending local energy efficiency conferences.

# XI.	Current Energy Efficiency Cost Recovery Factor (EECRF)

ETI applied for a revised EECRF rate schedule on May 1, 2017 in Docket No. 47115. The EECRF was approved for recovery of $9,768,890, and ETI began implementation of the rider on January 1, 2018.

# XII.	Revenue Collected through EECRF (2017)

ETI’s 2017 EECRF revenues as of December 31, 2017 were $8,469,800.

# XIII.	Over/Under-recovery of Energy Efficiency Program Costs

ETI had an under-recovery of its 2017 energy efficiency programs of $93,708, which should be collected in the 2019 EECRF.

# XIV.	Performance Bonus Calculation

In 2017, ETI’s total spending on energy efficiency programs was $7,074,568. This includes actual EM&V expenditures of $102,491 for review in 2016 and 2017 of the 2016 program.

For the purposes of the performance bonus calculation, ETI’s 2017 total program costs equaled $7,074,568.

Table 11 below calculates the performance bonus consistent with 16 TAC § 25.181(h).  Based on this calculation, because ETI exceeded the 2017 goal by 37% for kW and 86% for kWh savings, ETI will request a performance bonus of $2,033,799 as part of the 2018 EECRF filing.

Table 11: Performance Bonus Calculation

# Acronyms

COM	Commercial

EEP	Energy Efficiency Plan, which was filed as a separate document prior to April 2009

EEPR	Energy Efficiency Plan and Report

EER	Energy Efficiency Report, which was filed as a separate document prior to April 2009

EE Rule	Energy Efficiency Rule, 16 TAC §§ 25.181 and 25.183

EECRF	Energy Efficiency Cost Recovery Factor

HERS	Home Energy Rating Services

HTR	Hard-To-Reach

EM&V	Evaluation, Measurement and Verification

LM	Load Management

MTP	Market Transformation Program

PUCT	Public Utility Commission of Texas

PURA	Public Utility Regulatory Act

RES	Residential

RFP	Request for Proposals

SCORE	Schools Concerned with Reducing Energy

SOP	Standard Offer Program

# Appendix A: Reported Demand and Energy Reduction by County 2017

For 2018, all values are per last year’s EECRF proceeding, Docket No. 47115.  For 2019, the Average Growth in Demand and Peak Demand figures are from Table 4; the Peak Demand Goal and Energy Savings Goal were determined pursuant to the “ratchet” requirements of 16 TAC § 25.181(e)(1)(E); the Projected Demand and Energy Savings are from Table 5; and the Projected Budget is from Table 6.

Commercial and Residential figures based on actual historical ETI data as of December 31, 2017; Hard-to-Reach figure based on data obtained from the 2015 US Census Bureau Current Population Survey.

The reported demand and energy reductions by county tables may not match up exactly with the tables above due to minor rounding discrepancies.