Nevada SUD/ Caddo Basin SUD/ Copeville SUD/ City of Josephine

CCN Agreement Capital Improvement Plan

Phase 1 Initial Connection Nevada SUD Capital Improvement Plan

- Extend Nevada SUD 4” waterline 238’ to Caddo Basin SUD 2” waterline on Eugene Ln.

- Extend Nevada SUD 4” waterline 364’ to Caddo Basin SUD 2” waterline on FM 1138.

- Both extensions will be done in house with material already purchased for the changeover.

Phase 2 Developer Improvement Plan

- Run 12” waterline 350’ from Nevada Tower #1 south to FM 6.

- Continue 12” waterline 2800’ from FM 6 east to north FM 1138 waterline from East St.

- Continue 12” waterline 4200’ from north FM 1138 to CR 595 into proposed Cox subdivision.

Phase 3 Developer Improvement Plan

- Continue 12” waterline 3150’ from north FM 1138 east on FM6 to CR 595 to proposed Nevada Bend subdivision.

- Continue 12” waterline 7350’ looping north FM 1138 to east FM 6 via CR 595.

- Reducing 12” waterline to 8” waterline 850’ connecting to CR 637 via east FM 6 to proposed 3 home Horton development.

- Extend 8” waterline 700’ from East St. to 12” waterline on north side of east FM 6.

Phase 4 Nevada SUD Capital Improvement Plan

- Replace 2100’ existing Caddo Basin 2” waterline with 8” waterline including fire hydrants on Horseshoe Ln.

Phase 5 Nevada SUD Capital Improvement Plan

- Extend 8” waterline 2100’ from CR 595 via north FM 1138 to CR 913.

- Replace 3675’ existing Caddo Basin 2” waterline with 8” waterline including fire hydrants on CR 913 connecting FM 1138 to Eugene Ln.