CITY OF RICHLAND

CAPITAL IMPROVEMENT PLAN From	2020	To	2025

The Capital Improvement Plan (CIP) for the City of Richland is a valuable part of the community planning process. The CIP links local infrastructure investments with comprehensive plan goals, land use ordinances, and economic development efforts. The purpose of the CIP policy is to create a fair and consistent process outlining procedures for proposing, evaluating, and adopting capital projects creating long-term benefits.

The CIP is a five-year planning document adopted by the City Council to for capital improvements related to City roadway and drainage system as well as for the water system infrastructure and facilities.

- Developing a fair distribution of capital costs - the CIP process allows for public discussion of the preferred means of distributing capital costs over time. Funding strategies to consider include:

  - Annually, the City earmarks funds to save for future projects.

  - Issuance of debt that is paid by both existing and future users of the facility.

  - Federal or state funds may also be available to help finance specific projects.

The CIP process can promote discussion of funding strategies.

- Avoiding undue tax increases - capital improvement planning is a means of avoiding the unpleasant surprise of expensive projects generating large property tax increases. While cost impacts cannot always be precisely determined in advance, the CIP fosters discussion of the distribution of the tax burden of new capital expenditures over time. A corollary benefit of fiscal stability and sound community facility planning can result in an improved bond rating.

The CIP outlines the major utility infrastructure, streets and drainage, facilities, parks, and other improvements needed to serve the citizens, meet growth related needs, and comply with state and federal regulations.

Preparation - the City Secretary coordinates the annual update and adoption of the five-year CIP as a part of the annual budget process. The City Secretary will lead the review and prioritization of capital projects for City Council consideration. The City Secretary, and City Engineer shall prioritize and rank projects according to the criteria listed in the project criteria section. The CIP includes all costs associated with the design, rights- of- way acquisition, and construction of a project, as well as the estimated operating and maintenance costs, which impacts future operating budgets.  The following guidelines will be utilized in developing the CIP:

- Solicit citizen participation in formulating the identification and prioritization of the CIP.

- Identify capital improvements through system models, repair and maintenance records, and growth demands.

- Prioritize CIP projects based on input from City Council from all areas related to each project, and its effect on operations.

The CIP will be submitted to City Council for review, revision, and approval. It will be reviewed and revised annually to include updated information.

Control - all capital project expenditures must be appropriated in the budget. The City Secretary must certify the availability of resources before any capital project contract is presented to the City Council for approval.

Financing Programs - recognizing that long-term debt is usually a more expensive financing method, alternative financing sources will be explored before debt is issued. When debt is issued, it will be used to acquire major assets with expected longevity which equal or exceed the average length of the debt issue. Grants, impact fees, assessments, pro-rata charges, or other fees may be used to fund capital projects.

Reporting - periodic financial reports will be prepared to enable the City Council to manage the budget and to enable the Chief Financial Officer to monitor and control the budget as authorized.

Amendments to the CIP effecting the current fiscal year must be recommended by the City Secretary and approved by the City Council through a budget amendment. Higher priority will be given to projects necessary for the public health, safety, and funding availability.  Further, this plan is meant to be flexible. It is to be used as a tool to help establish a course of action.

| STREET MAINTENANCE |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT SUMMARY |  |  |  |  |
| Starting in Fiscal Year | Project No. | Category | Project Status | Priority |
| 2020-2025 | 1 | Roadway | Planning | Routine |
| FISCAL OVERVIEW |  |  |  |  |
| Cost |  |  | Source of Funding |  |
| $25,000 |  |  | City of Richland Tax Fund |  |
| PROJECT DESCRIPTION |  |  |  |  |
| Each year, roads require proper maintenance to provide reliable mobility at minimal cost. FY 2020-2021 $10,000 FY 2021-2022 $1,500 FY 2022-2023 $1,500 FY 2023-2024 $1,500 FY 2024-2025 $10,500 |  |  |  |  |
| PROJECT SCHEDULE |  |  |  |  |
| Project Begin Year |  |  | Project End Year |  |
| 2020 |  |  | 2025 |  |
| PROJECT MANAGER: City Secretary |  |  |  |  |

# Water System Projects CIP At-A-Glance

The following table is a quick reference guide that summarizes the CIP Water System Projects. It indicates the fiscal year in which the project is scheduled to begin, a project number for identification purposes, the recommended priority of implementation, the preliminary estimated costs for improvements, and the anticipated funding sources.

| STARTING IN FISCAL YEAR | PRIORITY NO. and PROJECT | ESTIMATED COST | FUNDING SOURCE |
| --- | --- | --- | --- |
| These numbers were estimated and generated by JF Fontaine Engineers in January 2020. The costs associated with rights-of-way, easements, property acquisition, permitting, mitigation, construction testing, and inspection are not included in the following information estimated and generated by JF Fontaine Engineers. |  |  |  |
| 2020-2021 | 1. Install 8” Water Line along I-45, approximately 3,100 feet | $55,000 | Grant and Water Funds |
|  | 2. Acquire Easement to install 4” water main from SW CR 2390/SW CR 2380 intersection to persons requesting water taps along SW CR 2380 | $2,000 | Water Fund |
|  | 3. Install 10,500 feet of 8” water line along FM 739 from the Airport Pump Station to SE CR 1020 | $425,000 (#3,4,5) | Grant and Water Funds |
|  | 4. Add 60,000 Gallon Storage Tank at City Hall |  | Grant and Water Funds |
|  | 5. Install SCADA System at Airport Pump Station, Pump Station #2, and at City Hall |  | Grant and Water Funds |
|  | 6. Install 4” water main along SW CR 2380 | $80,000 | To Be Paid by Customers |
|  | 2020-2021 TOTAL | $562,000 |  |
| 2021-2022 | 7. Sandblast and Paint Water Tower located at City Hall | $40,000 | Grant and Water Funds |
| 2022-2025 | 8. Repairs to Pumps, Valves, Tanks as required | Unknown | To be Determined |