| RRGRR Number | 028 | RRGRR Title | Transformer Impedance Clarifications |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 27, 2021 |  |
| Estimated Cost/Budgetary Impact |  | Between $100k and $150k Additional Cost to Implement in Passport: N/A |  |
| Estimated Time Requirements |  | The timeline for implementing this Resource Registration Glossary Revision Request (RRGRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 7 to 10 months in current systems Passport Schedule Risk Assessment: No Risk to Schedule |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Resource Integration and Ongoing Operations (RIOO) 93% - Data Management & Analytic Systems 8% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

Implementation of this RRGRR is expected to take place after the completion of the in-flight RIOO project.