| NPRR Number | 995 | NPRR Title | RTF-6 Create Definition and Terms for Settlement Only Storage |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 27, 2021 |  |
| Estimated Cost/Budgetary Impact |  | Between $800k and $1.2M Additional Cost to Implement in Passport: TBD |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 20 to 30 months in current systems Passport Schedule Risk Assessment: Significant Risk to Passport Schedule |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 96% ERCOT; 4% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Resource Integration 44% - Market Settlements (S&B) 38% - Market Management Systems (MMS) 9% - Data and Information Products (DAIP) 4% - Energy Management System (EMS) 2% - Network Model Management System (NMMS) 1% - CRM & Registration System (REG) 1% - Integration 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.