TO:		Commissioner Will McAdams

Commissioner Lori Cobos

Interested Parties

# FROM:		Chairman Peter M. Lake

DATE:		August 4, 2021

RE:		Schedule for Upcoming Work Sessions

Our work sessions have been very productive and helped inform the discussion on a range of topics. This will be invaluable as we move forward with rulemaking and other PUCT initiatives, and I would like to continue to build on that momentum.

Of the many mandates the Legislature directed to the PUCT in the 87th Legislative Session, one of the most important is redesigning the ERCOT market to enhance reliability. This is a monumental task, and accordingly I have proposed below an updated schedule for implementation of market redesign. This should serve as an updated version/replacement of the schedule from my July 14, 2021 memo; please consider it a continuation of our conversation in the Market Design 1 work session on July 1, 2021. As you can see, I have incorporated several important milestones to ensure a robust, informed, and inclusive process:

- “Commissioner Guidance __”: These are opportunities for Commissioners to provide feedback to stakeholders via questions, proposals, etc.

- “Stakeholder Comments on Guidance __”: These are opportunities for stakeholders to provide input and respond to Commissioner Guidance(s).

- “Market Redesign Draft Plan”: The PUCT will issue a draft of a market design plan for consideration by all stakeholders.

- “Stakeholder Comments on Draft Plan”: This is an opportunity for stakeholders to respond to the PUC Draft Plan. Importantly, there will be a Market Design Work Session between the time the Draft Plan is issued and the stakeholder comments are due to facilitate as robust and inclusive discussion as possible.

Of course, this schedule is subject to change as circumstances warrant. I look forward to discussing this with you at our next Work Session and welcome your input and suggestions.

| Dates | Market Design Items |
| --- | --- |
| August 3rd | Commissioner Guidance 1 Issued |
| August 16th | Stakeholder Comments on Guidance 1 Due |
| August 26th | Market Design 2 Work Session |
| September 2nd | Commissioner Guidance 2 Issued |
| September 9th | Stakeholder Comments on Guidance 2 Due |
| September 16th | Market Design 3 Work Session |
| September 23rd | Commissioner Guidance 3 Issued |
| October 7th | Stakeholder Comments on Guidance 3 Due |
| October 14th | Market Design 4 Work Session |
| October 21st | PUC Issues Market Design Draft Plan |
| November 4th | Market Design 5 Work Session |
| November 12th | Stakeholder Comments on Draft Plan Due |
| December 9th | Market Design 6 Work Session |
| December 19th | Finalize Market Design Plan |