PUC DOCKET NO. 52455

SOAH DOCKET NO. 473-22-0768

| APPLICATION OF ONCOR ELECTRIC DELIVERY COMPANY LLC TO AMEND ITS CERTIFICATE OF CONVENIENCE AND NECESSITY FOR THE OLD COUNTRY SWITCH 345-KV TAP TRANSMISSION LINE IN ELLIS COUNTY. | § § § § § § § | BEFORE THE STATE OFFICE OF ADMINISTRATIVE HEARINGS |
| --- | --- | --- |

ONCOR ELECTRIC DELIVERY COMPANY’S

STATUS UPDATE AND PROPOSED PROCEDURAL SCHEDULE

Oncor Electric Delivery Company LLC (“Oncor”) files this Status Update and Proposed Procedural Schedule and would respectfully show as follows:

On August 26, 2021, Oncor filed an application for a certificate of convenience and necessity with the Public Utility Commission of Texas (the “Commission”) for the Old Country Switch 345-kV transmission line project.  On November 10, 2021, the Commission’s Office of Policy & Docket Management issued an Order of Referral and Preliminary Order, which referred this matter to the State Office of Administrative Hearings (“SOAH”).

On November 16, 2021, the SOAH Administrative Law Judges (“ALJs”) issued SOAH Order No. 1, which set a date of December 10, 2021 for the initial prehearing conference.  SOAH Order No. 1 also provided guidelines for developing a proposed procedural schedule and required Oncor to develop and circulate a proposed procedural schedule that complied with those guidelines within three days after the order issued.  SOAH Order No. 1 further required Oncor “to work with the parties towards an agreed schedule and to file a proposed procedural schedule by December 6, 2021, indicating the status of the parties’ discussions of the schedule.”  Therefore, this Status Update and Proposed Procedural Schedule is timely filed

On November 19, 2021, Oncor circulated a proposed procedural schedule to the parties.  Through their diligent efforts, the parties have negotiated an Unopposed Proposed Procedural Schedule.  Oncor, Commission Staff, Chambers Creek Ranch, LLC, and Lone Star Texas Land & Cattle Company, LLC have agreed to this schedule, and no parties have expressed opposition.  Accordingly, Oncor respectfully requests that the ALJs adopt the attached Unopposed Proposed Procedural Schedule.

Respectfully submitted,

By: /s/ Jaren M. Jones

Jaren A. Taylor

State Bar No. 24059069

Winston P. Skinner

State Bar No. 24079348

Jared M. Jones

State Bar No. 24117474

Vinson & Elkins LLP

Trammell Crow Center
2001 Ross Avenue, Suite 3900
Dallas, Texas 75201-2975

Telephone:  (214) 220-7754

Facsimile:  (214) 999-7754

jarentaylor@velaw.com

wskinner@velaw.com

jjones@velaw.com

ATTORNEYS FOR ONCOR ELECTRIC DELIVERY COMPANY LLC

CERTIFICATE OF SERVICE

It is hereby certified that a copy of the foregoing has been served by email on all parties of record who have provided an email address on this the 6th day of December, 2021, in accordance with the Commission’s Second Order Suspending Rules issued on July 16, 2020, in Project No. 50664.

/s/ Jaren M. Jones