TO:		Margaux Fox, Attorney

Legal Division

FROM:	Patricia Garcia, Infrastructure Analysis Section Director

Infrastructure Division

DATE:	August 24, 2023

RE:	Docket No. 54019 – Application of CSWR-Texas Utility Operating Company, LLC and Ville D’Alsace Water Supply, LLC for Sale, Transfer, or Merger of Facilities and Certificate Rights in Medina County

1.	Application

On August 31, 2022, CSWR-Texas Utility Operating Company, LLC (CSWR-Texas) and Ville D’ Alsace Water Supply Company (Ville D’ Alsace) (collectively, Applicants) filed an application for sale, transfer, or merger (STM) of facilities and certificate rights in Medina County, Texas, under Texas Water Code (TWC) §§ 13.242 through 13.250 and § 13.301 and 16 Texas Administrative Code (TAC) §§ 24.225 to 24.237 and § 24.239.

Specifically, CSWR-Texas, water Certificate of Convenience and Necessity (CCN) No. 13290, seeks approval to acquire facilities and to transfer all of the water service area from Ville D’ Alsace under water CCN No. 12757.

Based on the mapping review by Hank Journeay, Infrastructure Division:

- The requested area includes 133 customer connections and approximately 266 acres, comprised of:

11.6 acres of uncertificated area;

254.4 acres of transferred area from Ville D’ Alsace (CCN No. 12757)

- The application proposes the subtraction of approximately 254.4 acres from CCN No. 12757 and the addition of approximately 266 acres to CCN No. 13290.

2.	Notice

CSWR-Texas provided notice consistent with 16 TAC § 24.239(c).  The deadline to intervene was December 14, 2022; there were no motions to intervene, protests, or opt-out requests received.

On July 28, 2023, CSWR-Texas filed an affidavit stating that all owners of tracts of land of 25 acres or more that are wholly or partially located in the requested area received individual notice by mail.  I recommend CSWR-Texas’ notice be found sufficient.

3.	Capital Improvements Plan

An application for a certificate of public convenience and necessity or for an amendment to a certificate must contain: a capital improvements plan, including a budget and estimated timeline for construction of all facilities necessary to provide full service to the entire proposed service area (TWC § 13.244(d)(3)).

CSWR-Texas is proposing to make improvements to Ville D’ Alsace’s water system. The proposed capital improvements are expected to exceed $100,000.  CSWR-Texas states that the itemized Attachment J provided in their original application is an estimate of the costs of repairs to the system.  They will not be able to know the full extent of the improvements necessary until after the sale has been approved and the systems are in their possession.  I recommend a good cause exception should be granted for the capital improvement plan.

The Rate Regulation Division will be addressing the need for firm capital commitment criterion in a separate memo.

4.	Need for Service

Consideration of the need for additional service in the requested area (TWC § 13.246(c)(2); 16 TAC §§ 24.227(e)(2) and 24.239(h)(5)(B)).

The purpose of the transaction is to transfer all of Ville D’ Alsace’s public water system facilities, service area, and customers to CSWR-Texas.  There are uncertificated areas being added to CSWR-Texas’ CCN in this application.  The customers in both the uncertificated and area currently certificated to Ville D’ Alsace are currently receiving water service from Ville D’ Alsace’s water system.  There is no need for additional service as CSWR-Texas will continue to provide service to the customers in the area through the water facilities currently owned by Ville D’ Alsace when the sale and transfer is complete.  I recommend need for service is necessary for the customers in the requested areas and that need for service has been satisfied.

5. 	Sufficiency of Proof of Sale Documents

I recommend CSWR-Texas’ proof of sale documents be found sufficient.  Customers received a return of their deposit without interest.

6. 	Recommendation

I recommend CSWR-Texas’ notice be found sufficient, approval of a good cause exception for the capital improvement plan, need for service is satisfied, proof of sale documents be deemed sufficient, and that a public hearing is not necessary.

Based on the above information, I recommend that the Commission find that the transaction will serve the public interest and that the Applicants be allowed to proceed with the proposed transaction.