# Distributed Energy RESOURCE

# INTERCONNECTION AGREEMENT

Between

_____________________________________________

as a Distributed Energy Resource Provider, and

_____________________________________________

as the Distribution Service Provider, for

_____________________________________________

, 20__

# Table of Contents

1.	Agreement	2

2.	Objective and Scope	2

3.	Definitions	2

4.	Term and Termination; Cost Recovery Upon Termination; Disconnection	5

5.	Performance Obligation; Cost Allocation; CIAC and Security	7

6.	Right of Access; Equipment Installation; Removal & Inspection	9

7.	Modifications of Generator Facilities	10

8.	Service Interruptions	10

9.	Metering, Telemetry, and Communication Requirements	11

10.	System Protection and Other Controls Requirements	12

11.	System Disturbance Analysis; Testing and Commissioning	13

12.	System Operation and Maintenance	13

13.	Scheduled and Unscheduled Outages; Clearances	15

14.	Insurance	16

15.	Limitation of Liability and Indemnification	17

16.	Notices	18

17.	Successors and Assignments	19

18.	Governing Law and Applicable Tariffs	19

19.	Default and Force Majeure	20

20.	Interconnection Outside of the ERCOT region	21

21.	Representations and Warranties	21

22.	Invoicing and Payment	22

23.	Land Rights and Easements	22

24.	Confidentiality	22

25.	No Annexation	24

26.	Generator Construction Delay	24

27.	Miscellaneous Provisions	24

EXHIBIT A	Interconnection Details	26

EXHIBIT B	Notice Information	29

EXHIBIT C	One-Line Diagram	30

EXHIBIT D	Layout Drawing	31

EXHIBIT E	Security and CIAC	32

EXHIBIT F	Time Schedule	33

EXHIBIT G	Interconnection Studies	34

EXHIBIT H	Interconnection Application	35

# DIStributed Energy Resource INTERCONNECTION AGREEMENT

1.	Agreement. This Distributed Energy Resource Interconnection Agreement (“Agreement”) is made and entered into this _____ day of _____, 20____, by ______________________ (“Distribution Service Provider” or “DSP”), and _______________________ (“Generator”), each hereinafter may be referred to individually as “Party” or both referred to collectively as the “Parties.”

In consideration of the mutual covenants set forth herein, the Parties agree as follows:

# Objective and Scope. Distribution Service Provider (DSP) represents that it is a public utility that owns and operates facilities for the distribution of electricity within the state of Texas. Generator represents that it will own and operate a Distributed Energy Resource (DER), and seeks to interconnect that DER to the Distribution System operated by DSP. This Agreement states the terms and conditions under which Generator’s DER will be interconnected to DSP’s Distribution System.

# Definitions. The following capitalized terms, when used in this Agreement, have the following meanings, except as otherwise specified:

#### “Affiliates” means a Party’s corporate parent company, associated and affiliated companies and the respective directors, officers, agents, servants and employees of such companies.

#### “Agreement” means this Agreement, including Exhibits A through H, and any additional exhibits, schedules and attachments added as required by this Agreement, or added by any authorized amendment to this Agreement.

#### “ANSI Standards” means the American National Standards Institute Standards in effect at the time a new Point of Interconnection (POI) is constructed or an existing POI is modified.

#### “Applicable Independent System Operator” or “Applicable ISO” means the Independent System Operator (ISO) that has authority in the power region where Generator seeks to interconnect to the DSP’s Distribution System.

#### “Applicable ISO Requirements” means any applicable rules, regulations, criteria, standards, procedures, operating requirements, other binding documents, and related amendments adopted by an Applicable ISO or its successor. Applicable ISO Requirements includes the Electric Reliability Council of Texas (ERCOT) Nodal Protocols, Midcontinent Independent System Operator (MISO) Business Practice Manuals, and Southwest Power Pool (SPP) Criteria, as amended from time to time. Applicable ISO Requirements also could include Western Electricity Coordinating Council (WECC) standards, applicable balancing authority standards, applicable reliability coordinator standards, North American Reliability Corporation (NERC) standards, and Federal Energy Regulatory Commission (FERC) regulations, orders, and standards.

#### “Applicable Law” means any valid constitution, statute, law (including common law), ordinance, rule, regulation, rate, ruling, order, judgment, legally binding guideline, restriction, requirement, writ, injunction, notice, or decree which has been enacted, issued or promulgated by, and any tariffs approved by, any Governmental Authority that affect a Party, a Party’s standard course of business, or performance of a Party under this Agreement.

#### “Cessation of Operations” means the permanent de-energization of the DER at the POI.

#### “Change in Law” means any material change in Applicable Law that makes a Party’s performance impossible or makes one or more obligations or requirements under this Agreement illegal.

#### “Commercial Operation” means construction of the DER has been substantially completed, testing and commissioning of the DER has been completed, and the DER is ready to generate power.

#### “Commercial Operation Date” means the date that Commercial Operation commences.

#### “Confidential Information” means any information that a Party claims is competitively sensitive, commercial or financial information under this Agreement.

#### “CIAC” means a Contribution in Aid of Construction (CIAC) payment made by Generator to DSP to pay for all or a portion of the capital and overhead costs incurred by the DSP to construct or modify the DSP Interconnection Facilities (DIF).

#### “COP” means Current Operation Plan (COP) and means a plan by a Qualified Scheduling Entity (QSE) reflecting anticipated operating conditions for each of the resources that is represents for upcoming days and hours. It includes information on resource operational data, resource status, and ancillary service schedule.

#### “Default” means the failure of either Party to perform any obligation in the time or manner provided by this Agreement. No Default exists where such failure to discharge an obligation is expressly excused under this Agreement or is the result of an act or omission of the other Party or any of its agents, such as by Force Majeure.

#### “DER” means a source of electric power connected at a voltage less than 60 kilovolts (kV), and, as context indicates in this Agreement, the specific DER described on Exhibit A.

#### “Distribution System” means a DSP’s electric system operating under 60 kV.

#### “DIF” means DSP Interconnection Facilities (DIF) which are the electrical, communication, and other equipment and facilities specifically described and listed under Exhibit A that are under the ownership or control of DSP and are to be utilized to connect the Distribution System to the DER at the POI. DIF include any upgrades, modifications or reconfigurations of existing DSP equipment and facilities to accommodate interconnection.

#### “Force Majeure” means any cause beyond the reasonable control of the Party claiming Force Majeure, and without the fault or negligence of such Party, which materially prevents or impairs the performance of such Party’s obligations under this Agreement or would otherwise constitute a Default, including storm, flood, lightning, earthquake, fire, explosion, failure or imminent threat of failure of facilities, civil disturbance, pandemic, strike or other labor disturbance, sabotage, war, national emergency, or restraint by any Governmental Authority. A scheduled or unscheduled outage under Section 12 of this Agreement is not a Force Majeure.

#### “GIF” means Generator Interconnection Faculties (GIF) which are the Generator electrical, communication, and other equipment and facilities specifically described and listed under Exhibit A that are under the ownership or control of Generator and are utilized to connect the DER to the Distribution System at the POI, GIF include any upgrades, modifications or reconfigurations of existing GIF equipment and facilities to accommodate interconnection.

#### “Good Utility Practice” has the meaning provided under § 25.5 of the Public Utility Commission of Texas (PUCT) Substantive Rules at the time this Agreement is executed.

#### “Governmental Authority” means the Applicable ISO, the PUCT, the NERC, and any other duly constituted federal, state, local or municipal body having jurisdiction over a Party in the United States of America.

#### “IEEE Standards” means the Institute of Electrical and Electronic Engineers (IEEE) Standards in effect at the time a new POI is constructed or an existing POI is modified.

#### “Interconnection Studies” means the technical studies required by the DSP, the Applicable ISO, and any other applicable Governmental Authority in order to interconnect the DER with the Distribution System in accordance with all DSP operating requirements and the Applicable ISO Requirements, and which identify the additional necessary upgrades, improvements, or changes required to support safe and reliable operations through the Distribution System and into the applicable transmission system resulting from such interconnection. Such technical studies must be provided by Generator at its cost, unless otherwise prescribed by this Agreement or agreed to by the Parties in an amendment to this Agreement.

#### “In-Service Date” means the date stated in Exhibit F, that indicates when the DIF will be ready to connect to the GIF at the POI.

#### “Intrastate Operation” means a synchronous or an asynchronous interconnection between ERCOT and any other transmission facilities operated outside of ERCOT unless ordered by the FERC under Section 210 of the Federal Power Act.

#### “NEC” means the National Electrical Code (NEC) published by the National Fire Protection Association in effect at the time a new POI is constructed or an existing POI is modified.

#### “NESC” means the National Electrical Safety Code (NESC) published by the IEEE Standards in effect at the time a new POI is constructed or an existing POI is modified.

#### “NERC” means the North American Electric Reliability Corporation (NERC), and any regional entity exercising the expressly delegated authority of NERC, including Texas Reliability Entity Inc.

#### “Notice to Proceed” means the notice from Generator to DSP authorizing DSP to commence the design, procurement and construction of the DIF.

#### “Person” means any individual, partnership, firm, corporation, limited liability company, association, trust, unincorporated organization or other entity.

#### “POI” means the Points of Interconnection (POI) specified in Exhibit A and has the meaning of the point where the electrical conductors of the Distribution System are interconnected to a Generator’s conductors and where any transfer of electric power between the Generator and the Distribution System takes place, such as the switchgear near the meter.

#### “PUCT” means the Public Utility Commission of Texas (PUCT) or its successor in function.

#### “PUCT Substantive Rules” means the regulations promulgated by the PUCT and codified in Title 16, Part II, Chapter 25 of the Texas Administrative Code.

#### “QSE” means the entity responsible for communication with the Applicable ISO on behalf of the Generator.

# Term and Termination; Cost Recovery Upon Termination; Disconnection

This Agreement is effective upon execution by both Parties and is effective until terminated by a Party for any of the reasons specified by Subsection 4(A). Upon termination of this Agreement, both Parties must use commercially reasonable efforts to mitigate the damages and costs that each respective Party may incur as a consequence of termination. Subsection 4(A) and Subsection 4(B) will survive termination of this Agreement until all applicable obligations under those subsections are performed.

## This Agreement may be terminated for any of the following reasons:

Generator may terminate this Agreement at any time by providing sixty (60) calendar days’ advance written notice to DSP.

DSP may terminate this Agreement by providing written notice to Generator if the DER does not commence Commercial Operations twelve (12) calendar months from the In-Service Date.

DSP may terminate this Agreement by giving written notice to Generator if the Generator does not issue a Notice to Proceed and a CIAC by the date specified in Exhibit F or fails to provide the required CIAC to DSP in the manner and in the amount specified by Section 5 and in Exhibit E within three (3) months of the date this Agreement is executed by DSP and Generator.

A Party may terminate this Agreement upon an uncured Default of the other Party, in accordance with the terms of Section 19.

DSP may terminate this Agreement by providing Generator at least sixty (60) calendar days’ advance written notice, if practicable, in the event of a Change in Law. Upon such advance written notice, (i) DSP must cease any activities relating to the engineering or construction of the DIF or connecting the DIF to the GIF; and (ii) Parties must use commercially reasonable efforts to either amend this Agreement or execute a new agreement to reflect the Change in Law.

## If DSP or Generator terminates this Agreement for a reason specified in Subsection 4(A), including termination due to an uncured Default by Generator in accordance with the terms of Section 19, within thirty (30) calendar days from the date of termination, DSP must provide Generator a written invoice reasonably detailing all costs reasonably incurred by DSP in association with Generator’s performance under this Agreement up to the date of termination and subtracting all amounts that have been already paid as a CIAC. DSP’s reasonably incurred costs do not include costs that were incurred after the date of termination, unless such costs were committed to be incurred prior to the date of termination. Within fifteen (15) working days from receipt of a reasonably detailed invoice from DSP, Generator must pay all costs listed on the invoice that were reasonably incurred by DSP minus all CIAC paid by Generator and not excluded by this subsection. If the resulting net amount is negative, then the DSP shall refund any remaining CIAC to Generator. Reasonable costs incurred by DSP that Generator is responsible for paying include:

The costs associated with construction of the DIF and connection of the DIF to the GIF, including costs that DSP has incurred for licensing, planning, designing, engineering, installing, maintaining, procuring equipment and materials, acquiring rights of way, and any other related costs such as taxes and the increased tax liability of DSP as a result of Generator’s payments to DSP under Section 5.

The costs that DSP has committed to incur under this Agreement that it is unable to avoid using commercially reasonable steps.

Capital and operational costs incurred by DSP after the date of termination to return the Distribution System to a condition consistent with DSP’s construction standards and all Applicable Law.

Costs incurred by DSP in association with disconnection of the GIF from the DIF, or removal of the GIF and, if applicable, the DIF from the premises of DSP under Subsection 4(C). Such costs also include removal of the GIF and Generator’s equipment from the DSP’s premises and restoration of the Distribution System to the condition prior to interconnection of the Generator.

## Upon termination of this Agreement, the Parties will disconnect the GIF from the DIF. The Parties must use commercially reasonable efforts to coordinate such disconnection and the removal of the GIF from any property owned or controlled by DSP. If the GIF is not disconnected within thirty (30) calendar days of written notice by DSP to Generator and commercially reasonable efforts to coordinate disconnection have failed, DSP will have the right to disconnect the GIF from the DIF without coordinating with Generator. If, after sixty (60) calendar days after disconnection of the GIF, the GIF is not removed by the Generator and commercially reasonable efforts to coordinate removal have failed, DSP will have the right to remove the GIF from property owned or controlled by DSP, and restore the Distribution System to a condition consistent with DSP’s construction standards and Applicable Law.

# Performance Obligation; Cost Allocation; and CIAC

## Parties agree to interconnect the GIF and the DIF in accordance with the terms and conditions of this Agreement. Costs associated with performance under this Agreement other than termination under Section 4 or Default under Section 19, will be allocated in the following manner.

- (i)	Unless otherwise specified in PUCT Substantive Rules, Generator must design, procure, install, construct and maintain the GIF at its sole expense.

- (ii)	Generator must pay all costs associated with modifications to the GIF, including costs incurred by DSP for modifications to the DIF to accommodate a modification to the GIF and for upgrades to the GIF, DIF, or DER that are necessary to comply with changes in Applicable Law.

- (iii)	Generator must pay DSP a CIAC for the reasonably estimated costs associated with the construction of the DIF and interconnection of the DIF to the GIF. If DSP’s tariff includes an allowable expenditure amount for interconnection, the CIAC must account for such an allowable expenditure amount. The CIAC must be included as part of this Agreement as Exhibit E. The CIAC must be paid by Generator to DSP in the amounts described in Exhibit E and payment from the CIAC must be delivered to DSP by Generator on or before the date specified in Exhibit F. The CIAC must be in an amount sufficient to pay for the reasonably estimated costs of construction of DIF and connection of GIF to DIF, including licensing, planning, designing, engineering, installing, maintaining, procuring equipment and materials, acquiring rights of way, and any other related costs such as taxes or any increased tax liability of DSP. The CIAC also includes overhead and labor expenses that the DSP normally and reasonably applies to construction projects of this nature increased by an adder agreed to by the Parties and specified as part of Exhibit E to cover the effects of Generator’s payment on DSP’s tax liability and, where applicable, costs associated with the recovery of franchise fees for conducting business that were necessary for DSP to incur in order to perform its obligations under this Agreement.

- (iv)	DSP must provide to Generator a reasonably detailed written invoice for the CIAC thirty (30) calendar days from the date specified for delivery of the CIAC in Exhibit F. Within thirty (30) calendar days from the date the In-Service Date occurs, DSP must provide to Generator a reasonably detailed invoice for all actual costs incurred by DSP for construction of the DIF and connecting the GIF to the DIF.

- (v)	DSP must design, procure, install, construct and maintain the DIF at its sole expense. DSP must use funds from the CIAC to recover such expenses, as specified under Paragraph 5(A)(iii). DSP must begin procurement and construction of the DIF within sixty (60) calendar days of receiving the CIAC in the amounts described in Exhibit E. DSP is not obligated to begin procurement or construction of the DIF until the CIAC is received by DSP in the amounts described in Exhibit E. A DSP’s failure to perform its obligations in the event of an insufficient or delinquent CIAC is not a Default of this Agreement.

## Within one hundred and eighty (180) calendar days from the date the DER commences Commercial Operations, DSP must true-up the actual costs incurred by DSP for construction of the DIF and connecting the GIF to the DIF against the amount of the CIAC and the initial costs estimates for the project. Upon such a true-up of actual incurred costs, DSP must reimburse Generator for any overpayment, relating to the actual costs incurred by DSP. DSP must provide to Generator a reasonably detailed invoice and reasonable documentation of the actual costs incurred and of the true-up performed by DSP.

## The Parties agree to design, install and construct their respective facilities in accordance with: (i) Good Utility Practice; (ii) Applicable Law and (iii) applicable provisions of the NESC, ANSI Standards, and IEEE Standards in effect at the time of construction and installation of the GIF, the DIF, and the DER. Generator must also design, install and construct the GIF and the DER in accordance with the NEC and Applicable Law. Applicable ISO Requirements will govern in the event there is a conflict between the Applicable ISO Requirements and either the NEC or Applicable Law. Applicable Law will govern if there is a conflict between the Applicable Law and the NEC.

## Exhibit F prescribes the Parties’ anticipated dates for completion of their respective construction and performance activities. Exhibit E prescribes the terms and specific amount to be included in the CIAC to be paid by Generator to DSP for the costs listed under Section 5, including the estimated costs under Paragraph 5(A)(iii). Exhibit E also includes other information necessary to remit payment from Generator to DSP for such costs. Generator acknowledges that DSP has no obligation to commence any construction or performance activities under this Agreement until DSP has received the Notice to Proceed and the CIAC by the date specified in Exhibit F. Generator also acknowledges that DSP has no such obligations to commence or perform under this Agreement unless the amount of the CIAC provided by the Generator to the DSP is in the amount specified in Exhibit E.

## Generator and DSP must communicate to resolve outstanding issues related to cost allocation, performance obligations, or other responsibilities under this Agreement on a regular basis. The first date of such communication between DSP and Generator must occur at least twenty (20) working days from the date the DSP has received the Notice to Proceed as specified in Exhibit F and at least once every fifty (50) working days thereafter until the Commercial Operation Date. The Parties may, upon mutual agreement, establish in Exhibit F a more frequent communication schedule than what is specified by this Subsection. All such communications between a Generator and DSP must be reduced to writing. Some communications must comply with certain provisions of the PUCT Substantive Rules as specified by §25.210 of the PUCT Substantive Rules.

# Right of Access; Equipment Installation; Removal and Inspection

## Upon reasonable notice prior to the Commercial Operation Date, DSP will be granted access to Generator’s premises to inspect the GIF and observe the commissioning (including any testing, startup, and initial operation) of the DER.

## Generator warrants that it has obtained all necessary rights, permits, or agreements to provide DSP access to Generator’s premises, to the extent required for DSP to exercise its rights and perform its obligations under this Agreement.

## Generator must secure and maintain access agreements for ingress, egress, survey, geotechnical, and environmental assessments on behalf of DSP on all lands for which land rights or interests will be conveyed to DSP under Section 23 until the In-Service Date. Such access agreements must be obtained in a timely manner to minimize any delay by DSP associated with completion of the DIF by the In-Service Date. Any delay of the In-Service Date by DSP that is caused by Generator’s failure to timely obtain such access agreements will not be considered a Default of this Agreement by the DSP. Failure of Generator to timely provide such access agreements may delay the In-Service Date at no fault of the DSP. Any additional costs incurred by the DSP that is caused by Generator’s failure to timely obtain such access agreements will be owed by the Generator to the DSP as an addition to the CAIC.

D.	To the extent that the DSP accesses Generator’s premises in accordance with this Agreement, DSP must require its personnel, including independent third-party contractors hired by the DSP, to comply with all safety requirements and procedures provided by Generator and Applicable Law.

# Modifications of Generator Facilities

## Generator agrees to provide DSP with a description of the service, including ancillary services, the Generator anticipates providing for the duration of this Agreement as part of Exhibit A. If a modification is necessary to provide service under this Agreement, Generator must obtain approval for the modification in the manner prescribed by Subsection 7(B).

## Generator agrees that prior to making any modifications to the DER or the GIF that vary from the DER or GIF studied by the DSP as part of the interconnection request, Generator must submit to DSP a written notification and receive written approval from DSP prior to making such modifications. Such modifications include changes in the operating parameters studied at the time of interconnection that substantially affect the interconnection facilities associated system protection equipment, system protection settings, or other parameters associated with the interconnection between the DIF and the GIF (which may include the installation of new or upgraded facilities).

## Prior to making any modifications to GIF including but not limited to changes in ancillary services provided or the services studied at the time of interconnection that substantially affect the interconnection facilities, associated system protection equipment,  system protection settings, or other parameters associated with the interconnection between the GIF and DIF (including but not limited to the installation of new or upgraded facilities) Generator must provide notification  to the DSP. DSP must approve the request within ten (10) working days of receipt of the notification unless such modification would impar the standard operation of the DSP’s facilities, or violate DSP’s safety requirements and procedures, a requirement of this agreement, or Applicable Law.

# Service Interruptions

## DSP will have the right to suspend service where continuance of service to Generator will foreseeably endanger Persons or property as specified by the applicable provisions of the PUCT Substantive Rules or Applicable ISO Requirements. During an unscheduled outage of the DIF, DSP will have the right to suspend service to effect immediate repairs of the DIF.

## DSP must disconnect the DER from the DIF under the conditions specified by the applicable provisions of the PUCT Substantive Rules and Applicable ISO Requirements.

## (i)	Generator must coordinate with DSP to promptly disconnect the DER from the DIF when required by, and in accordance with, the applicable provisions of the PUCT Substantive Rules or Applicable ISO Requirements. DSP has the right to disconnect the DER from the DIF if Generator fails to comply with any such disconnection requirement. Generator must notify DSP in writing when the DER has been returned to compliance.

## (ii)	Within fifteen (15) working days from the date Generator notifies DSP that the DER has been restored to compliance with the PUCT Substantive Rules or Applicable ISO Requirements, DSP must verify such compliance. DSP may retain an inspector to verify Generator’s compliance.

## (iii)	Upon verification, the DSP must reconnect the DER.

# Metering, Telemetry, and Communication Requirements

## Metering, telemetry, and communication of data by DSP and Generator under this Agreement must be in accordance with Applicable Law and Good Utility Practice. If applicable, DSP must, in accordance with Applicable ISO Requirements, install, own, operate, inspect, test, maintain polled settlement metering, and certain telemetry and communications equipment associated with the interconnection of the GIF to the DIF and the operation of the DER. DSP must specify the data, including the form, manner, and frequency of such data, Generator must provide to DSP using DSP’s communication equipment in Exhibit A.

## Generator must, in accordance with Applicable Law and Good Utility Practice, install, own, operate, inspect, test, calibrate, and maintain certain metering, telemetry, and communications equipment associated with the interconnection and operation of the DER. The interconnection of the DER to the Distribution System must not interfere with the operation of DSP’s metering, telemetry, or communications equipment.

## DSP must notify Generator at least seven (7) working days in advance of any planned maintenance, inspection, testing, or calibration of metering equipment, telemetry, or communications equipment unless otherwise agreed to in writing. Generator has the right to be present for any maintenance activities performed by DSP. DSP must provide to Generator copies of appropriate documents related to the maintenance procedures and results of such maintenance within five (5) working days of such an activity.

## Prior to the interconnection of the DER to the Distribution System, acceptance tests must be performed by the Parties to ensure the proper functioning of all metering, telemetry and communications equipment associated with the interconnection and operation of the DER, and to verify the accuracy of data received by DSP and Generator. All acceptance tests will be performed consistent with PUCT Substantive Rules, the Applicable ISO Requirements, and Good Utility Practice.

## Generator must obtain and install the necessary communications equipment and facilities for provision of supervisory control and data acquisition communications and telemetry to Generator’s energy management system and to DSP’s system dispatch center and if applicable, they must be consistent with the Applicable ISO Requirements. All communications facilities delivery data to DSP must meet DSP’s data requirements set forth in Exhibit A, which may exceed the minimum standards of the Applicable ISO Requirements with respect to communications facilities.

## DSP must, in accordance with Good Utility Practice and Applicable Law, specify the communications facilities necessary to transmit data from Generator’s metering and telemetry facilities to DSP’s system dispatch center.

## Each Party must promptly advise the other Party in writing if any metering, telemetry or communications equipment error or malfunction that requires attention is detected or otherwise learned of. The Party owning or controlling such equipment must correct such error or malfunction as soon as reasonably feasible in accordance, and if applicable, in accordance with the Applicable ISO Requirements and promptly notify the other Party of the correction in writing.

## Any change or modification by Generator to the DER’s metering, telemetry or communication equipment that affect communications or data transmitted to or received by the DSP must be approved in writing by DSP in the manner specified by Subsection 7(C) prior to Generator making such a change or modification.

# System Protection and Other Controls Requirements

## Generator must install and maintain equipment necessary to automatically disconnect the GIF from the DIF in the event of a fault on the bulk power system or the Distribution System, or to prevent an unintentional island. Design of the GIF, and the DER is subject to DSP review for safe, compatible, and reliable interconnection and operation with the Distribution System so as to not reduce or adversely impact the quality or continuity of electric service provided by DSP to all customers. Generator must provide to DSP a relaying one-line diagram as part of Exhibit C and any related drawings or other documents pertaining to system protection as part of Exhibit D. The GIF must include a fault interrupting device at the POI capable of interrupting the available fault current. For an unintentional islanding event in which the DER energizes a portion of the Distribution System through the POI, the Generator’s system protection facilities must detect such islanding, automatically disconnect the DER from the Distribution System, and cease to energize the DER within the timeframe specified by DSP in Exhibit A.

## The DER and the GIF will comply with the PUCT Substantive Rules on operational standards and if applicable, will comply with the Applicable ISO Requirements concerning voltage ride-through, under-frequency and over-frequency relaying, and primary frequency response. The DER must not cause objectionable interference with the continuity of electric service provided to other customers of DSP nor jeopardize the security of the DSP’s distribution system or the bulk power system.

# System Disturbance Analysis; Testing and Commissioning

## Each Party must test, operate and maintain system protection equipment in accordance with DSP requirements, PUCT Substantive Rules, and the Applicable ISO Requirements. Prior to the In-Service Date, and again prior to the Commercial Operation Date, each Party or its agent must perform all required testing of system protection equipment. Generator agrees that acceptable relay test reports will be provided to DSP and on-site commissioning acceptance testing must be performed prior to final commissioning of the DER. Generator agrees to submit to DSP preliminary relay settings for all applicable relaying. After DSP and Generator agree on the applicable relay settings, Generator will provide final relay settings to DSP. Upon completion of acceptance testing, Generator will provide its relay testing documentation to DSP certifying that all relaying and protection equipment has been properly tested as a condition to the DER achieving the Commercial Operation Date.

## At intervals suggested by Good Utility Practice, or at intervals described in the Applicable ISO Requirements, if defined, and following any apparent malfunction of the system protection equipment, each Party must perform required testing or functional tests of its system protection equipment. Each Party must provide reasonable advance notice to the other Party of testing of its system protection equipment under this section and, if requested, allow the Party to have representatives present during testing of its system protection equipment.

## If applicable, recording equipment must be installed to analyze all system disturbances in accordance with the Applicable ISO Requirements.

# System Operation and Maintenance

## Each Party must operate and maintain its facilities in accordance with Applicable Law and Good Utility Practice. The Generator must operate and maintain the DER in accordance with NEC and NESC standards.

## Subject to any necessary approval by the Applicable ISO, each Party must provide necessary equipment outages to allow the other Party to perform periodic maintenance, repair or replacement of the GIF, the DER, or the DIF. Such outages must be scheduled at mutually agreeable times, unless conditions exist which a Party believes, in accordance with Good Utility Practice, may endanger Persons or property, provided, in the event that the Parties make all commercially reasonable efforts to schedule an outage but are unable to agree on a mutually agreeable schedule, DSP’s schedule will control.

## No changes will be made in the normal operation of the POI without the mutual agreement of the Parties except as otherwise provided in this Agreement. All testing of the DER that will affect the operation of the GIF, the DIF, or the Distribution System must be coordinated between DSP and Generator, and will be conducted in accordance with DSP requirements and as applicable, the Applicable ISO Requirements.

## Any switching or clearances of the GIF or DIF will be done in accordance with the DSP’s switching procedures, Good Utility Practice, and as applicable, Applicable ISO Requirements.

## Generator must be responsible for the proper synchronization of the DER with the Distribution System consistent with the Parties’ mutually accepted procedures, and as applicable, Applicable ISO Requirements.

## If applicable, generator must procure, install, maintain and operate power system stabilizers in accordance with the Applicable ISO Requirements, if required.

## If applicable, the Parties must maintain network operating model updates in accordance with the Applicable ISO Requirements.

## Each Party must establish and maintain a response plan that requires immediate response in the event of an emergency. Each Party must have a control center that is staffed twenty-four (24) hours per day, seven (7) calendar days per week, with personnel capable of operating and controlling the respective DIF and GIF by the DSP and Generator, respectively, at the POI (or make appropriate arrangements for a third-party, including for the Generator, its Qualified Scheduling Entity (QSE), to establish and maintain such a control center on a Party’s behalf). For purposes of communications between the Parties’ control centers or the assigned contact personnel, all contact information must be exchanged and each Party must be notified of any changes on an ongoing basis.

## DSP must promptly notify Generator of any scheduled outage, or as soon as practicable after any unscheduled outage under Section 13, of any distribution facility controlled by DSP that impacts, or that foreseeably could impact, the operation of the DER. As applicable, following such notification, Generator must, within the time specified by the Applicable ISO Requirements, update the DER’s Current Operating Plan (COP), if appropriate the telemetered status, and as required, the Applicable ISO’s outage scheduler to reflect the unavailability of the DER consistent with the impact of that outage or of any other scheduled outage or unscheduled outage of distribution facilities under the ownership or control of DSP.

# Scheduled and Unscheduled Outages; Clearances

## Each Party must provide outage notification to the other Party, including for scheduled outages and unscheduled outages, in accordance with provisions of the PUCT Substantive Rules, Good Utility Practice, and as applicable, Applicable ISO Requirements.

## In the event of an unscheduled outage, including involuntary load shed imposed by the Applicable ISO, occurring within the Distribution System that will affect service to the DER, DSP must promptly notify Generator and Generator’s QSE in writing or by telephone as soon as practicable after the occurrence of the outage. Telephone notices given under to this Section must be confirmed in writing as soon as reasonably possible. Notice involving unscheduled outages must specifically state all details regarding the unscheduled outage, the time and date when the unscheduled outage occurred and when the unscheduled outage is reasonably expected to cease. If Generator is registered with the Applicable ISO and required to provide the ISO a COP, then Generator must update its COP status, and if appropriate, the telemetered status, and if required by the Applicable ISO Requirements, the ISO’s outage scheduler accordingly. Following restoration of the affected Distribution System facilities, DSP must promptly notify Generator when the DER is ready to be re-energized. Re-energization of the DER must be coordinated among DSP, Generator, the Applicable ISO, and QSE, as necessary.

## In the event of an unscheduled outage of the DER or GIF, Generator must immediately notify DSP and provide all details of the outage in writing, including GIF affected, expected duration of the outage, request for clearance, and any other relevant information as soon as practicable after the outage occurrence. Generator must update the Applicable ISO’s outage scheduler, if required, in accordance with the Applicable ISO Requirements. If clearance is requested, Generator must not perform restoration of the affected GIF or DER until DSP has notified Generator that it may proceed with restoration. Following restoration of the GIF or DER, Generator must promptly notify DSP when the GIF is ready to be re-energized. Re-energization of the GIF will be coordinated among DSP, Generator, the Applicable ISO, and QSE, as necessary.

## In the event of a scheduled outage of the Distribution System affecting the DIF, DSP must notify Generator no less than seven (7) working days prior to the scheduled outage. DSP must notify Generator when the DER is ready to be re-energized. Re-energization of the DER must be coordinated among DSP, Generator, the Applicable ISO, and QSE, as necessary.

## In the event of a scheduled outage of the DER, Generator must notify DSP no less than seven (7) working days prior to the requested outage and provide DSP details of the outage in writing, including GIF affected, expected duration of the outage, request for clearance, and any other relevant information. Generator must notify DSP when the DER is ready to be re-energized. Re-energization of the DER will be coordinated among DSP, Generator, the Applicable ISO, and QSE, as necessary.

# Insurance

Each Party must, at its own expense, maintain in force throughout the period of this Agreement and until released by the other Party, with insurers authorized to do business in Texas, the following minimum insurance coverages and requirements:

## Employers’ liability and worker’s compensation insurance providing statutory benefits in accordance with the laws and regulations of the State of Texas. The minimum limits for the employer’s liability insurance must be one million dollars ($1,000,000) each accident bodily injury by accident, one million dollars ($1,000,000) each employee bodily injury by disease, and one million dollars ($1,000,000) policy limit bodily injury by disease.

## Commercial general liability insurance including premises and operations, personal injury, broad form property damage, broad form blanket contractual liability coverage (including coverage for the contractual indemnification), products and completed operations coverage, coverage for explosion, collapse and underground hazards, independent contractors coverage, coverage for pollution to the extent normally available and punitive damages to the extent normally available and a cross liability endorsement, with minimum limits of one million dollars ($1,000,000) per occurrence/one million dollars ($1,000,000) aggregate combined single limit for personal injury, bodily injury, including death and property damage.

## Comprehensive automobile liability insurance for coverage of owned, non-owned and hired vehicles, trailers or semi-trailers designed for travel on public roads, with a minimum combined single limit of one million dollars ($1,000,000) per occurrence for bodily injury, including death, and property damage.

## Excess public liability insurance over and above the employer’s liability, commercial general liability and comprehensive automobile liability insurance coverage, with a minimum combined single limit of fifteen million dollars ($15,000,000) per occurrence/fifteen million dollars ($15,000,000) aggregate.

## The commercial general liability insurance, comprehensive automobile liability insurance, and excess public liability insurance policies must name the other Party and that Party’s Affiliates as additional insured. All policies must contain provisions by which the insurers waive all rights of subrogation in accordance with the provisions of this Agreement against the other Party’s Affiliates and provide thirty (30) calendar days’ advance written notice to the other Party’s Affiliates prior to anniversary date of cancellation or any material change in coverage or condition.

## The commercial general liability insurance, comprehensive automobile liability insurance and excess public liability insurance policies must contain provisions that specify that the policies are primary and will apply to such extent without consideration for other policies separately carried and will state that each insured is provided coverage as though a separate policy had been issued to each, except the insurer’s liability will not be increased beyond the amount for which the insurer would have been liable had only one insured been covered. Each Party is responsible for its respective deductibles or retentions.

## The commercial general liability insurance, comprehensive automobile liability insurance and excess public liability insurance policies, if written on a claims first made basis, will be maintained in full force and effect for two (2) years after termination of this Agreement, which coverage may be in the form of tail coverage or extended reporting period coverage if agreed by the Parties.

## The requirements contained in this Agreement to the types and limits of all insurance to be maintained by each Party are not intended to and do not in any manner, limit or qualify the liabilities and obligations assumed by each Party under this Agreement.

## Within ten (10) calendar days following execution of this Agreement, and as soon as practicable after the end of each fiscal year or within ninety (90) calendar days from the renewal of the insurance policy, each Party must provide to the other Party certification of all insurance required by this Agreement, executed by each insurer or by an authorized representative of each insurer.

## A Party may self-insure to the extent it maintains a self-insurance program, provided that such Party’s senior secured debt is rated at investment grade, or better, by Standard & Poor’s or Moody’s Investor’s Service. For any period of time that such Party’s senior secured debt is unrated by Standard & Poor’s and Moody’s Investor’s Service or is rated at less than investment grade by Standard & Poor’s and Moody’s Investor’s Service, such Party must comply with the insurance requirements applicable to it under Sections 14(A) through (I). Otherwise, if a Party is permitted to self-insure under this Section, such Party is not required to comply with the applicable insurance requirements under Sections 14(A) through (I).

## Each Party must report to the other Party in writing as soon as practicable all accidents or occurrences resulting in injuries to any Person, including death, and any property damage arising out of this Agreement.

# Limitation of Liability and Indemnification

## Neither Party is liable to the other for damages for any act that is beyond such Party's control, including any event that is a result of an act of God, labor disturbance, act of the public enemy, war, insurrection, riot, fire, pandemic or epidemic, storm or flood, explosion, breakage or accident to machinery or equipment, a curtailment, order, regulation or restriction imposed by governmental, military, or lawfully established civilian authorities, or by the making of necessary repairs upon the property or equipment of either Party.

## Notwithstanding the provisions of Section 15(A), each Party must assume all liability for, and must indemnify each other for, any losses resulting from (i) negligence or other fault in the design, construction, or operation of their respective facilities, including the DIF, GIF, and DER; or (ii) negligent acts of a Party or such Party’s representatives while such Party or its representative is located on, or is attempting to access, the other Party’s premises. Such liability includes Party’s monetary losses, costs and expenses of defending an action or claim made by a third Person, payments for damages related to the death or injury of any Person, damage to the property of the Party, payments for damages to the property of a third Person, and damages for the disruption of the business of a third Person. This paragraph does not create a liability on the part of any Party to a customer or other third Person, but requires indemnification where such liability exists. The indemnification required under this paragraph does not include responsibility for any Party’s costs and expenses of prosecuting or defending an action or claim against the other, or damages for the disruption of the business of a Party. The limitations on liability described in this Section do not apply in cases of gross negligence or intentional wrongdoing by a Party.

## Unless specifically included in Subsection 4B or Section 5, in no event will either Party be liable under any provision of this Agreement for any losses, damages, costs or expenses for any special, indirect, incidental, consequential or punitive damages, including loss of profit or revenue, loss of the use of equipment, cost of capital, or the cost of temporary equipment or services, whether based in whole or in part in contract, in tort, including negligence, strict liability, or any other theory of liability; unless, that damage for which a Party may be liable to the other Party under another agreement will not be considered special, indirect, incidental, consequential or punitive damages under this Agreement.

## DSP will make reasonable provisions to meet the In-Service Date but does not guarantee the completion or suitability of the DIF by that date for Generator’s specific uses. Except in cases of DSP’s gross negligence or willful misconduct, DSP will not be liable for any damages, whether direct or consequential, including, without limitation, loss of profits, loss of revenue, or loss of production capacity, occasioned by the failure to meet the In-Service Date.

## DSP and Generator must use commercially reasonable efforts to avoid or mitigate respective damages or losses suffered as a result of the other Party’s culpable behavior.

# Notices

Except as otherwise provided in Exhibit B or as otherwise specified by this Agreement, any formal notice, demand or request provided for in this Agreement must be in writing and may be delivered physically or electronically, such as through electronic mail, fax, or physical mail delivered in person, by courier, or by the United States Postal Service. Physical mail includes registered or certified mail, postage prepaid mail, and overnight mail. An obligation by a Party to provide, submit, or respond to a formal notice, demand, or request under this Agreement is deemed satisfied upon issuance by the sender to the address or number identified in Exhibit B. Either Party may change the notice information in Exhibit B by giving five (5) working days’ written notice to the other Party prior to the effective date of the change.

# Successors and Assignments

## This Agreement may be assigned by either Party only with the written consent of the other Party; provided that either Party may assign this Agreement without the consent of the other Party to any Affiliate of the assigning Party with an equal or greater credit rating and with the legal authority and operational ability to satisfy the obligations of the assigning Party under this Agreement; and provided further that Generator will have the right to assign this Agreement, without the consent of DSP, for collateral security purposes to aid in providing financing for the DER, provided that Generator will require any secured party, trustee or mortgagee to notify DSP of any such assignment.

## Any financing arrangement entered into by Generator in accordance with this Section will provide that prior to or upon the exercise of the secured party’s, trustee’s or mortgagee’s assignment rights pursuant to said arrangement, the secured creditor, the trustee or mortgagee will notify DSP of the date and particulars of any such exercise of assignment right(s).

## Any attempted assignment that violates this Section is void. Any assignment under this Agreement does not relieve a Party of its obligations, nor will a Party’s obligations be enlarged, in whole or in part, by any assignment. Where required, consent to assignment will not be unreasonably withheld, conditioned or delayed.

# Governing Law and Applicable Tariffs

## This Agreement for all purposes is construed in accordance with and governed by the laws of the State of Texas, excluding conflicts of law principles that would refer to the laws of another jurisdiction. The Parties submit to the jurisdiction of the federal and state courts in the State of Texas.

## This Agreement is subject to all Applicable Law.

## Each Party expressly reserves the right to seek changes in, appeal, or otherwise contest any laws, orders, rules, or regulations of a Governmental Authority.

## This Agreement is applicable only to the interconnection of DER to the Distribution System at the POI and does not obligate either Party to provide, or entitle either Party to receive, any service not expressly provided for in this Agreement. Each Party is responsible for making the arrangements necessary for it to receive any other service that it may desire from the other Party or any third Person. This Agreement does not address the sale or purchase of any electric energy or ancillary services by either Party, either before or after the Commercial Operation Date.

## This Agreement, including all exhibits hereto, constitutes the entire agreement and understanding between the Parties with regard to the interconnection of the DER at the POI expressly provided for in this Agreement. The Parties are not bound by or liable for any statement, representation, promise, inducement, understanding, or undertaking of any kind or nature (whether written or oral) with regard to the subject matter hereof if not set forth or provided for herein. This Agreement replaces all other agreements and undertakings, oral and written, between the Parties with regard to the subject matter of this Agreement. It is expressly acknowledged that the Parties may have other agreements covering other services not expressly provided for by this Agreement and that such agreements are unaffected by this Agreement.

# Default and Force Majeure

## Upon discovery of a Default, the non-defaulting Party may give written notice of such Default to the defaulting Party. Except as provided in the next paragraph, the defaulting Party will have thirty (30) calendar days from receipt of the Default notice within which to cure such Default; provided, however, if such Default is not capable of cure within thirty (30) calendar days, the defaulting Party will commence such cure within twenty (20) calendar days after receipt of the Default notice and continuously and diligently exercise its efforts to complete such cure within ninety (90) calendar days from receipt of the Default notice; and, if cured within such time, the Default specified in such notice will cease to exist.

## If a Default is not cured as provided in this Section, or if a Default is not capable of being cured within such period, the non-defaulting Party will have the right, subject to receipt of any regulatory approvals required by Applicable Law, (i) to terminate this Agreement and disconnect the DER, in its sole discretion, by written notice at any time until cure occurs (ii) to be relieved of any further obligation under this Agreement (other than obligations associated with its own Defaults, if any, occurring prior to termination) if that Party has elected to terminate this Agreement and, (iii) if the Generator is the defaulting Party, to recover from the defaulting Party all amounts due under Subsection 4(B) and receive all other remedies to which it is entitled under this Agreement. The provisions of this Section will survive the termination of this Agreement.

## If the defaulting Party is the Generator, the DSP may recover costs as described under Subsection 4(B). If the defaulting Party is the DSP, the Generator will invoice the DSP for the full amount of funds it provided to the DSP as the CIAC.

## Neither Party will be considered to be in Default with respect to any obligation of this Agreement, other than the obligation to pay money when due, if prevented from fulfilling such obligation by Force Majeure. A Party unable to fulfill any such obligation by reason of Force Majeure must give notice and all details regarding such Force Majeure to the other Party in writing or by telephone as soon as reasonably possible after the occurrence of the cause relied upon. Telephone notices given under to this Section must be confirmed in writing as soon as reasonably possible. Notice involving Force Majeure must specifically state all details regarding the Force Majeure, the time and date when the Force Majeure occurred and when the Force Majeure is reasonably expected to cease. The Party affected must exercise due diligence to remove such disability with reasonable dispatch, but will not be required to accede or agree to any provision not satisfactory to it in order to settle and terminate a strike or other labor disturbance. The In-Service Date will be extended by one calendar day for each day that DIF construction is delayed due to Force Majeure. The Commercial Operation Date will be extended by one calendar day for each day that the construction of the GIF or the DER construction is delayed due to Force Majeure.

## The failure of a Party to insist, on any occasion, upon strict performance of this Agreement will not be considered to waive the obligations, rights, or duties imposed upon the Parties by this Agreement.

# Interconnection Outside of the ERCOT region

The operation of the DER by Generator must not cause or create circumstances resulting in Intrastate Operation. The Parties recognize and agree that any such Intrastate Operation will constitute an adverse condition giving DSP the right to immediately disconnect the DER from the Distribution System, until such interconnection has been disconnected.

# Representations and Warranties

## DSP represents and warrants to Generator that DSP has authority to construct the DIF and to interconnect the Distribution System with the GIF and DER at the POI in accordance with all Applicable Law and Governmental Authorities having jurisdiction over DSP.

## Generator represents and warrants to DSP that Generator has authority to construct and operate the DER and the GIF, and to interconnect the DER with the DIF and the Distribution System at the POI in accordance with all Applicable Law and Government Authorities having jurisdiction over Generator.

## Generator also represents and warrants to DSP that as of the Commercial Operation Date, the DER, as applicable, will be registered with the Applicable ISO and the DER will have satisfied all Applicable ISO Requirements for Commercial Operation.

## Generator represents and warrants that it does not meet any of the ownership, control, or headquarters criteria listed in Lone Star Infrastructure Protection Act, Chapter 113 of the Texas Business & Commerce Code, as added by Act of June 18, 2021, 87th Leg., R.S., Ch. 975 (S.B. 2116) and as amended by S.B. 2013 of the 88th Leg., R.S. (relating to China, Iran, North Korea, Russia, and any other country designated by the Texas governor under such legislation).

# Invoicing and Payment

Unless the Parties otherwise agree (in a manner permitted by applicable PUCT Substantive Rules or DSP’s tariff), invoicing and payment rights and obligations under this Agreement will be governed by the DSP’s tariff and PUCT Substantive Rules or the rules and regulations of the applicable Governmental Authority. Invoices must be rendered by the paying Party to the recipient Party at the address specified in Exhibit E of this Agreement, and payments must be made in accordance with this Agreement.

# Land Rights and Easements

## Generator must deliver to DSP the grant of all necessary land rights, including but not limited to, fee ownership, easements, and third-party access agreements, in a written medium reasonably acceptable to DSP, so as not to delay DSP’s access to the property to perform its obligations under this Agreement.  Except as provided in Subsection 23(B), any costs incurred by DSP for the acquisition of such land rights must be reimbursed by Generator to the extent such costs are not included in the CIAC.

## DSP must reimburse Generator up to market value of the acquired land rights necessary for a DSP substation or switchyard. DSP reserves the right to a certified appraisal for the land rights acquired.

## Terms and conditions addressing the rights of DSP and Generator regarding any facilities located on the other Party’s property must, if necessary, be addressed in a separate, duly executed and recorded easement agreement between the Parties.

## Generator must provide DSP copies of any underlying land right acquisition agreements entered into between Generator and a third-party landowner concerning any land that will contain DIF or any other DSP equipment or facilities required for the interconnection.

# Confidentiality

## Subject to the exceptions in this Section, Confidential Information must not be disclosed by the other Party to any Person not employed or retained by the other Party, except to the extent disclosure is:

### Required by Applicable Law or if such disclosure is deemed by the disclosing Party to be required in connection with effectuating the terms of this Agreement, a dispute between or among the Parties, or litigation or a dispute by the other Party with any third-party that relates to this Agreement.

### Permitted by consent of the other Party. Such consent must not to be unreasonably withheld by the other Party.

### Necessary for a DSP to fulfill its obligations under this Agreement or, including disclosure of the Confidential Information to the PUCT and/or the Applicable ISO. The Party asserting confidentiality must promptly notify the other Party in writing of the information claimed as confidential. Prior to any disclosures of the other Party’s Confidential Information under this Section, or if any third-party or Governmental Authority makes any request or demand for a Party’s Confidential Information, the disclosing Party agrees to promptly notify the other Party in writing and agrees to assert confidentiality and cooperate with the other Party in seeking to protect the Confidential Information from public disclosure by confidentiality agreement, protective order or other reasonable measures. This provision does not apply to any information that was or will be in the public domain (except as a result of a breach of this provision). Each Party agrees to:

#### Furnish Confidential Information to the other party, upon reasonable request of the other Party in accordance with the requirements of this Section;

#### Execute and deliver to the other Party such documents, including Confidential Information to the extent necessary to fulfill the reasonable request of the other Party; and

#### At the reasonable request of the other Party, perform other acts for the purpose of carrying out the intent of this Agreement and the documents referred to in this Agreement. At any time after the execution of this Agreement, Generator may reasonably request for DSP to prepare and provide such information, including Confidential Information, in connection with this Agreement as may be reasonably required by any potential lender to Generator under a proposed loan agreement. The fulfillment of such a request will be at Generator’s expense. Such information may include, if available, resolutions, authorizations, agreements, certificates, opinions of counsel, financial statements, or other documents relating to DSP’s corporate authorization and ability to enter into and undertake the obligations of this Agreement. DSP will use commercially reasonable efforts to obtain any document reasonably requested by Generator, but DSP will not be in Default of any obligation under this Agreement if DSP is unable to provide any document or documents that will satisfy any potential lender to Generator. Specifically, upon the written request of a Party, the other Party must provide the requesting Party with a letter stating whether, up to the date of the letter, that Party is satisfied with the performance of the requesting Party under this Agreement.

## If the cost estimates or the actual costs incurred in accordance with Section 5, or supporting documentation, including documents related to independent third-party contractors retained by Generator, contain confidential information, the DSP must identify the information as confidential and Generator must maintain such confidential information as confidential.

## If required by the DSP, any third-party contractor retained by Generator, Generator must execute a non-disclosure agreement or similar agreement for the benefit of such a third-party.

# No Annexation

All equipment placed on the premises of a Party will be and remain the personal property of the Party providing such equipment regardless of the manner of annexation or attachment of such equipment to real property, unless otherwise mutually agreed to in writing by the Parties. Equipment placed on the premises of a Party will not be considered to be abandoned, unless written confirmation by the Party providing such equipment is issued to the other Party.

# Generator Construction Delay

Generator agrees that if substantial Generator project construction does not begin within six (6) months of the execution of this Agreement, then DSP may require new Interconnection Studies included in Exhibit G and Generator may be subject to revised DSP interconnection requirements which could result in an increase in the CIAC amount due under Exhibit E. If a construction delay requiring new Interconnection Studies is caused by a delay of the DSP, the DSP will procure such Interconnection Studies at its cost.

# Miscellaneous Provisions

## This Agreement must not affect the obligations or rights of either Party with respect to other agreements. Each Party represents to the other that there is no agreement or other obligation binding upon it, which, as such Party is presently aware, would limit the effectiveness or frustrate the purpose of this Agreement.

## This Agreement may be executed in two or more counterparts, each of which is deemed an original, but all constitute one and the same instrument.

## If any provision in this Agreement is finally determined to be invalid, void or unenforceable by any court having jurisdiction, such determination will not invalidate, void or make unenforceable any other provision, agreement or covenant of this Agreement.

This Agreement is fully executed only upon the signing and dating of this Agreement by each Party via their duly authorized representative, in the manner prescribed below.

The signing and dating of this Agreement by each Party indicates the Parties express and mutual acknowledgement of, and agreement to, the terms, conditions, and obligations of performance prescribed by this Agreement.

[DSP]							[GENERATOR]

SIGNATURE OF REPRESENTATIVE:		SIGNATURE OF REPRESENTATIVE:

PRINTED NAME: 					PRINTED NAME:

TITLE: 						TITLE:

DATE: 						DATE:

##### EXHIBIT A
INTERCONNECTION DETAILS

1.	DER Name:_______________________________________

2.	DER Location:_____________________________________

3.	POI Locations:

4.	Delivery Voltage:

5.	Number and Size of Generating Units:

6.	Maximum Export Generation Capacity*:

*Upon execution of this Agreement the Generator agrees that each inverter will be limited and the site controller will measure the aggregate power delivered to the POI and will limit the export output to the agreed upon export limit.

7.	Load Capacity:

8.	Type of Generating Unit:

9.	Interconnection Facilities to be furnished by Generator (GIF):

10.	Interconnection Facilities to be furnished by DSP (DIF):

11.	By Applicable ISO, any ancillary services planned to be provided: ________________________________________________________________________

12.	Supplemental Terms & Conditions:

Generator agrees to abide by the recommendations, operating limitations, and any other provision from the Interconnection Studies. Generator and DSP must agree and abide by the specific terms and conditions of interconnection as described by this Exhibit, including the following:

a.	Single Energization Path. DSP has performed Interconnection Studies utilizing a designated single energization path through DSP’s substation to the transmission system and therefore will only allow this path for the interconnection.

b. 	System Protection Requirements. DSP must also provide to Generator any procedures maintained by the DSP for disconnection of the Distribution Resource from the Distribution System, including specific procedures in the case of a fault, island, interruption, or other disruption described under Section 8 of this Agreement. Generator must consent, and at all times abide by, DSP’s system protection requirements and disconnection procedures for the term of this Agreement and until no longer necessary after termination and disconnection.”

c.	Power Factor for Load. When the DER is operating as a load, Generator must provide appropriate reactive compensation to ensure a minimum of 0.95 lagging power factor at the POI.

d.	Voltage and Reactive Power Control. Generator’s DER will be designed to provide voltage regulation capability for changes in reactive power. Generator agrees to design and operate a generation system with an adjustable capability of operating between 0.95 lagging to 0.95 leading power factor. Generator agrees to operate their system in constant power factor mode set at unity. Generator agrees upon reasonable notification from DSP to alter this setting anywhere within the specified range or change the operating mode.

e.	Facility Control and Ramp Rate. Generator charging and discharging operational requirements are as follows:

| Charging / Discharging Operational Requirements |  |
| --- | --- |
| Approved Charging Capacity | #__ kW (MW) |
| Approved Discharging Capacity | #__ kW (MW) |
| Operations Limitations |  |
| Maximum ramp rate for charging (battery charge rate) | #__ kVA/sec (per inverter) |
| Maximum number of fluctuations2 between idling1 to a full discharging ramp rate | #__ /hour |
| Maximum number of fluctuations2 from idling1 to maximum charging ramp rate | #__ /hour |
| Maximum number of full load cycles3 in a one hour period | #__ /hour |

| ERCOT Specific System Emergency Operations – Ancillary Services |  |
| --- | --- |
| Maximum charging and discharging ramp rate for Fast Frequency Response (FFR) (six cycle reaction time and nine cycle ramp – 15 cycle requirement from ERCOT) | #__ kVA/cycle (per inverter) |
| Maximum charging or discharging response rates: Fast Responding Regulation Down Service (FRRS-Down4) Fast Responding Regulation Up Service (FRRS-Up4) (40 cycle reaction time and 20 cycle ramp) | #__ kVA/cycle (per inverter) |
| 1 Idling will mean a state where the DER is not charging or discharging for 55 seconds or longer at the POI. 2 A fluctuation is considered a movement from one state of charge of the DER to another state of charge. 3 A full load cycle means going from a state of fully charging at maximum rate to a state of fully discharging at the maximum rate or vice versa. 4 Fast Responding Regulation Service (FRRS) – required to deploy the capacity within 60 cycles of receiving a deployment signal from the Applicable ISO or measuring a frequency deviation in excess of 0.09Hz. |  |

f.	Facility Control and Ramp Rate Verification Data.	DSP may request detailed operational data to verify adherence to the ramp rate and fluctuation requirements stated in the operational table above.  Data provided should be submitted in the same units as stated in the operational table.  Data requests may include these parameters, but is not limited to any information.  When requested, Generator agrees to provide information within five (5) working days.

##### EXHIBIT B
NOTICE INFORMATION

- With the exception of outage notifications, which are addressed in subsections (b) and (c) below, all notices of an operational nature must be in writing and/or may be sent between the Parties via electronic means including emails as follows:

DSP: [________]				Generator: [_________]

- All notifications of scheduled outages will be in writing and/or may be sent between the Parties via electronic means including email as follows:

DSP: [_________]			Generator: [_________]

- All notifications of unscheduled outages will be communicated via telephone as follows:

DSP: [_________]			Generator: [_________]

- Notices of an administrative nature:

DSP: [_________]			Generator: [_________]

- Notice for statement and billing purposes:

DSP: [_________]			Generator: [_________]

A Party may change any of its foregoing notice information by providing written notice to the other Party, in accordance with the terms of the Agreement.

##### EXHIBIT C
ONE-LINE DIAGRAM

Note:  Shown one-line drawing represents the most current drawing(s) available as of the signing of this Agreement.  DSP and Generator agree drawing(s) may be updated to meet as-built or design changes that occur during construction.  Generator understands and agrees that any changes that substantially affect the protective or functional requirements required by the DSP will need to be reviewed and accepted by DSP.

##### EXHIBIT D
LAYOUT DRAWING

Note:  Layout drawing represents the most current drawing available as of the signing of this Agreement. DSP and Generator agree drawing(s) may be updated to meet as-built or design changes that occur during construction. Generator understands and agrees that any changes that substantially affect requirements of DSP will need to be reviewed and accepted by DSP.

##### EXHIBIT E
COST

Allowance: If authorized by DSP’s tariff, Generator will be provided an allowance of $_______________ that will be used towards costs associated with the load component of the interconnection of the DER.

Costs in excess of the allowance that DSP will incur to make the interconnection are Generator’s responsibility to be paid for through the CIAC.

CIAC: DSP retains sole and complete ownership and control of DIF at all times during and after the term of the agreement. Generator will pay DSP a CIAC in the amount of $______________ for the cost of construction of the DIF. The CIAC must account for and be reduced by any allowance authorized by DSP’s tariff, if applicable.

Payment of CIAC must be issued to DSP on or before:________________________

| Cost Categories | Detailed Description | Amount |
| --- | --- | --- |
| Distribution system upgrades or modifications |  |  |
| Substation upgrades or modifications |  |  |
| Fees and taxes |  |  |
| Labor |  |  |
| Adder | An agreed upon amount by the Parties. |  |
| Other |  |  |
| If authorized by DSP’s tariff, the allowance for interconnection as provided in DSP’s tariff |  |  |
|  | CIAC Total: |  |

Within one hundred and ten (110) calendar days of completion of the interconnection of the GIF and the DIF the DSP must provide receipts to Generator for all costs incurred in constructing the DIF.

If the CIAC provided by Generator exceeds the amounts recorded by DSP’s receipts, then DSP will refund the Generator any funds that remain from CIAC.

##### EXHIBIT F
TIME SCHEDULE

| Task: | Date to be completed by: |
| --- | --- |
| Generator’s receipt of results from Interconnection Studies |  |
| DSP’s receipt of Generator’s Notice to Proceed |  |
| First required communication (20 working days after receipt of Notice to Proceed) |  |
| Generator’s CIAC due to DSP |  |
| Easements have been obtained by Generator |  |
| Scheduled In-Service Date for DIF |  |
| Testing of DER |  |
| Scheduled Commercial Operations Date of the DER |  |
| Reconciliation of CIAC with receipts of DSP’s costs (180 calendar days after commencement of Commercial Operations) |  |

##### EXHIBIT G
INTERCONNECTION STUDIES

Generator agrees to abide by the recommendations, operating limitations, and any other provision contained in the Impact Study.

[Include as part of this Exhibit all Interconnection Studies

that will be utilized under this Agreement]

##### EXHIBIT H
ANCILLARY SERVICES

This Exhibit only applies to DERs geographically located within the ERCOT region.

[Specify all ancillary services the DER will be providing]