TO:		Chairman Thomas J. Gleeson

Commissioner Lori Cobos

Commissioner Jimmy Glotfelty

Commissioner Kathleen Jackson

Commissioner Courtney K. Hjaltman

FROM:		Connie Corona, Executive Director

DATE:		September 5, 2024

RE:	September 12, 2024 Open Meeting – Item No. 44

Project No. 56822, Investigation of Emergency Preparedness and Response by Utilities in Houston and Surrounding Communities

On July 15, 2024, Commission Staff opened Project No. 56822, Investigation of Emergency Preparedness and Response by Utilities in Houston and Surrounding Communities. On July 22, 2024, Staff filed a memo outlining the proposed scope and timeline of the investigation. The timeline indicated Staff would provide an update at the September 12, 2024 open meeting.

This memo describes completed, ongoing, and upcoming investigation activities.

Completed and Ongoing Activities

- Public questionnaire - Members of the public and small businesses are encouraged to share their experiences with electric service outages and restoration following Hurricane Beryl and the May 2024 derecho. The questionnaire was launched on August 1, 2024 and will remain open until at least October 6, 2024. So far, 16, 315 responses have been submitted.

- Requests for Information (RFIs) - Electric, water, and communications service providers in the Greater Houston area were required to respond in writing to detailed questions regarding outages and restoration efforts related to Hurricane Beryl and the May 2024 derecho. The data collected through the RFIs will inform 1) Staff’s assessment of utility emergency preparedness and response, and 2) recommendations to mitigate the magnitude and duration of service disruptions following future storms. The responses were filed in Project No. 56822. Fifteen PUCT staff members across five divisions are currently reviewing the information provided and collaborating to identify any follow-up questions.

- Existing reports - In conjunction with the analysis of RFI responses, Staff is reviewing utilities’ existing reports relevant to the topics covered in the investigation. This includes Emergency Operations Plans and vegetation management plans. Relevant reports used to inform the investigation are filed in Project No. 56822.

- Additional input from the Greater Houston area - Staff sought input from local governments, medical and eldercare facilities, trade associations, and community organizations. Retail electric providers (REPs) and power generation companies (PGCs) were also asked to provide feedback on their experiences during the restoration periods.  In filings on August 2, 2024, Staff invited these groups to respond to separate sets of voluntary questions. Responses were due on August 30, 2024, and analysis of the information provided is ongoing.

- Throughout August and September, CenterPoint has been hosting open houses across the Greater Houston area. PUCT has had a presence at each event and Staff will continue to attend.

Upcoming Activities

The Commission will hold a commissioner-led workshop on Saturday, October 5, 2024 at 9:00 a.m. at the Harris County Department of Education building’s 5th floor conference center (6300 Irvington Blvd, Houston, TX 77022). The workshop will include panels of invited experts to provide perspectives on best practices related to storm preparedness and response. The agenda will be posted prior to the workshop in Project No. 56822.

Members of the public and local officials are invited to attend the workshop and provide verbal comments.