TO:		Chairman Thomas J. Gleeson

Commissioner Lori Cobos

Commissioner Jimmy Glotfelty

Commissioner Kathleen Jackson

Commissioner Courtney K. Hjaltman

FROM:		Connie Corona, Executive Director

DATE:		July 22, 2024

RE:	July 25, 2024 Open Meeting – Item No. 33

Project No. 56822, Investigation of Emergency Preparedness and Response by Utilities in Houston and Surrounding Communities

On July 15, 2024, Commission Staff opened Project No. 56822, Investigation of Emergency Preparedness and Response by Utilities in Houston and Surrounding Communities. The Commission has a responsibility to Texans to conduct a thorough inquiry into recent electric service interruptions. Further, the investigation’s findings must inform clear and actionable solutions.

This memorandum outlines the proposed scope, timeline, and milestones of staff’s investigation. I have designated Barksdale English, Deputy Executive Director, and Luisa Venegoni, Chief of Staff, as points of contact for this investigation.

INVESTIGATION SCOPE:

Commission staff’s investigation is guided by the following objectives:

- Assess emergency preparedness and response of utilities in the Greater Houston area following severe weather events. This investigation will focus on power outages that occurred in the aftermath of the May 2024 derecho event and Hurricane Beryl.

- Develop recommendations for utilities and the Legislature to mitigate the magnitude and duration of service disruptions following future storms and identify potential changes to Commission rules.

Approach and deliverables

Staff has identified seven primary focus areas for investigation to meet the objectives above:

- Emergency preparedness and response planning;

- Communication and coordination

- Customer restoration workflow;

- Physical infrastructure;

- Vegetation management;

- Staffing and mutual assistance; and

- Mobile generation resources;

Staff will send requests for information (RFIs) to electric and water service providers in the Greater Houston area. Staff will also invite power generation companies, retail electric providers, and communications service providers to respond to RFIs regarding impacts to their services and their response to the derecho event and Hurricane Beryl.

Staff is also analyzing electric utilities’ emergency operations plans, vegetation management plans, infrastructure and storm hardening plans, after-action reports, and customer complaints. CenterPoint Energy’s report to Governor Abbott, expected by July 31, 2024, will also inform the investigation.

The investigation will include reviews of storm preparedness and response best practices through input from electric infrastructure experts. A workshop for this purpose is tentatively planned for October.

Staff intends to submit its final report draft for commissioner consideration at the November 21, 2024 open meeting. The Commission’s final report will be delivered to the Governor and Legislature no later than December 1, 2024.

All RFIs, responses, and non-confidential documents used to inform the investigation will be filed in Project No. 56822. Further, commission staff will actively seek public input to inform recommendations resulting from the investigation’s findings. Additional information on how to submit public comments will be available in the coming days.

PROPOSED TIMELINES & MILESTONES:

Commission staff proposes the following timeline:

| August 2024 | Collect relevant data from Requests for Information (RFIs) |
| --- | --- |
| September 12, 2024 | Update Commission on investigation status |
| October 2024 | Tentative Staff-led workshop |
| November 21, 2024 | Final report brought to open meeting for Commission consideration |